Date: 03/03/2021

Sprint:4

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Cap 2 team members to further discuss our implementation of the progress tree, specifically planning out how we would hook the progress tree to the DB.

  - Continued JS linkedin learning briefly.

- What is planned to be done until the next scrum meeting?

  - Finish more Linkedin learning JS and go over Angular, as well as look into MySQL

  - Look at a workshop video for HTML/CSS from UPE(updated recently).

  - Look over the code in the frontend for the home component to figure out the current progress bar implementation and how to best implement the progress tree now.

- What are the hurdles?

  - None really, just been dealing with some neck pain over the week.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Cap 2 team members to further discuss our implementation of the progress tree

- What is planned to be done until the next scrum meeting?

  - Work on progress tree/user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with cap 2 members, started work on hosting with AWS.

- What is planned to be done until the next scrum meeting?

  - Continue with the same.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Studied typescript and how it was used in the product.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team outside of scheduled meetings to work on the product.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning Angular. Look over some front end code such as the courses and modules.

- What is planned to be done until the next scrum meeting?

  - Keep learning Angular and look over front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching the advanced tutorial on API and backend coding on youtube.

- What is planned to be done until the next scrum meeting?

  - Finish watching the youtube tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Did a bit of the linked learning tutorials, but couldn’t do much more due to quizzes/exams and work today. Really needed to study.

- What is planned to be done until the next scrum meeting?

  - Make more progress on tutorials.

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began LinkedIn Tutorial (on Angular.)

- What is planned to be done until the next scrum meeting?

  - Continue the tutorial

- What are the hurdles?

  - None