Date: 3/4/2021

Sprint:4

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued Linkedin learning tutorials for JS.

- What is planned to be done until the next scrum meeting?

  - Finish JS linkedin learning as planned before end of week’

  - Meet tomorrow for Progress tree implementation planning and code review.

- What are the hurdles?

  - None really.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more tutorials

- What is planned to be done until the next scrum meeting?

  - Meet with Cap 2 team to work on progress tree

  - Continue work on other stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on AWS.

- What is planned to be done until the next scrum meeting?

  - Continue with the same.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the front end source code.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team outside of class to work on the product.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watch some Angular tutorials. Look over the people and quiz-score sections in the front end code.

- What is planned to be done until the next scrum meeting?

  - Keep learning Angular and look over front end code. Research how to do progress bar.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished the tutorial on backend coding for advanced projects.

- What is planned to be done until the next scrum meeting?

  - Watch an introductory video on frontend development.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Retook the linkedIn Learnings

- What is planned to be done until the next scrum meeting?

  - Keep on doing linkedIn Learnings

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through LinkedIn tutorial

- What is planned to be done until the next scrum meeting?

  - Continue tutorial “course”

- What are the hurdles?

  - None