Date: 3/8/2021

Sprint:4

Scrum Daily Standup day #:6

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Miguel saturday from 1:10 pm to 4:15 pm, Looked into the code mainly to try to figure out how to bind the progress tree to DB through the backend: We found out there’s an unfinished implementation to track module progress in the backend(unfinished due to the DB table for module progress tracking unpopulated).

  - We also then looked over improving the Frontend implementation, seeing if we can make vertical progress bars through Angular progress bars ngb progress bar.

- What is planned to be done until the next scrum meeting?

  - Meet with Miguel tomorrow to work on Progress tree, specifically to finish the frontend implementation and start figuring out how to implement module progress tracking in the DB/backend.

  - Continue learning through Linkedin learning: get JS fully done and look over Angular to better deal with Progress tree implementation.

- What are the hurdles?

  - Could not meet with Miguel on Sunday or today due to scheduling conflicts like we planned.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex to work on the progress tree

- What is planned to be done until the next scrum meeting?

  - Continue work on user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work with AWS hosting over the weekend.

- What is planned to be done until the next scrum meeting?

  - Need to finish hosting with AWS in the following days.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at angular tutorials to see how it's used in the project.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the project outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular tutorials. Reviewed some front end code.

- What is planned to be done until the next scrum meeting?

  - Will continue with Angular and JS tutorials. Will also review some front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished the more advanced front end coding tutorial.

- What is planned to be done until the next scrum meeting?

  - Start reviewing typescript, and watch some introductory videos.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued LinkedIn Learnings

- What is planned to be done until the next scrum meeting?

  - Tutorials on Angular

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued Linked in learning and looked at front end code

- What is planned to be done until the next scrum meeting?

  - Continue linked in learning

- What are the hurdles?

  - None