Date: 3/9/2021

Sprint:4

Scrum Daily Standup day #:7

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Miguel to work on the Progress tree.

  - Linked learning.

- What is planned to be done until the next scrum meeting?

  - Work on Progress tree tomorrow, by myself or with Miguel.

  - Progress on Linkedin Learning.

- What are the hurdles?

  - Really need to make some progress on progress tree, need done or hooked up to backend at least before Friday evening.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex to work on the progress bar

- What is planned to be done until the next scrum meeting?

  - Continue work on other user stories and progress bars

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made some progress with AWS hosting.

- What is planned to be done until the next scrum meeting?

  - Finish hosting and connecting DB by tomorrow.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at angular tutorials to see how it's used in the project.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the project outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular tutorials. Reviewed front end code such as the “people” and “app” component.

- What is planned to be done until the next scrum meeting?

  - Continue with Angular tutorials and reviewing other components in front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching tutorial on typescript.

- What is planned to be done until the next scrum meeting?

  - Continue watching the typescript tutorial on youtube.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Couldn’t do too much today because of study

- What is planned to be done until the next scrum meeting?

  - Continue LinkedIn Learnings

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued angular tutorials

- What is planned to be done until the next scrum meeting?

  - Linked in learning and review code

- What are the hurdles?

  - None