Date: 3/10/2021

Sprint:4

Scrum Daily Standup day #:8

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued JS tutorials on linkedin learning

  - Looked over code for figuring out progress tree implementation.

  - Emailed PO to move sprint review/retro to Saturday/Sunday evening. Should hopefully get response tonight.

- What is planned to be done until the next scrum meeting?

  - Meet with Miguel tomorrow to continue progress tree implementation.

  - Linkedin learning over the night.

- What are the hurdles?

  - Could not meet to work on progress tree today with Miguel, Schedule conflicts.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the progress tree implementation, looked into connecting the points system to the progress bars

- What is planned to be done until the next scrum meeting?

  - Continue work on progress tree and user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with AWS Amplify to figure out hosting.

- What is planned to be done until the next scrum meeting?

  - Finish hosting on amazon.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at angular tutorials.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team outside of meetings to work on the product.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued to watch Angular tutorials. Reviewed the SQL files.

- What is planned to be done until the next scrum meeting?

  - Continue to watch Angular tutorials and review other components in the front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching the typescript video.

- What is planned to be done until the next scrum meeting?

  - Finish the youtube typescript tutorial.

- What are the hurdles?

  - Didn’t have much time to review the video, due to another class’s project.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued LinkedIn Learnings

- What is planned to be done until the next scrum meeting?

  - Keep on reviewing

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed front end code

- What is planned to be done until the next scrum meeting?

  - Continue with LinkedIn learning

- What are the hurdles?

  - None