Date: 3/11/2021

Sprint:4

Scrum Daily Standup day #:9

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued JS tutorials on linkedin learning

  - Looked over code for figuring out progress tree implementation.

  - Got response, Moved PO meeting to Sunday.

- What is planned to be done until the next scrum meeting?

  - Meet with Miguel tomorrow to continue progress tree implementation.

  - Linkedin learning over the night.

- What are the hurdles?

  - none

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched some HTML tutorials, looked over repo

- What is planned to be done until the next scrum meeting?

  - Meet with Cap 2 to work on progress tree if possible, continue work on user stories

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made some progress in AWS Amplify backend app hosting.

- What is planned to be done until the next scrum meeting?

  - Should finish hosting today and prepare tutorials.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at angular tutorials

- What is planned to be done until the next scrum meeting?

  - Will meet with the team outside of meetings to work on the product.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular tutorials to understand events.

- What is planned to be done until the next scrum meeting?

  - Will continue with Angular tutorials to understand services.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost finished the youtube typescript tutorial.

- What is planned to be done until the next scrum meeting?

  - Finish the youtube tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - LinkedIn learnings and Angular tutorials on youtube

- What is planned to be done until the next scrum meeting?

  - More Angular tutorials

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Could only review front end code a little due to project

- What is planned to be done until the next scrum meeting?

  - Do more linkedin learning tutorials

- What are the hurdles?

  - none