Date: 3/15/2021

Sprint: 5

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met with Capstone 2 over the weekend on Saturday and Sunday to work on Progress tree and AWS hosting set up(several hours).

  - Linkedin Learning

- What is planned to be done until the next scrum meeting?

  - Continue working on progress tree, get it fully finished and implement the module progress tracking in the DB.

  - Angular/JS linkedin learning, Find tutorial series for MySQL.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met with Capstone 2 over the weekend on Saturday and Sunday to work on Progress tree and AWS hosting set up(several hours).

- What is planned to be done until the next scrum meeting?

  - Continue working on progress tree, get it fully finished and implement the module progress tracking in the DB.

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on AWS over the weekend, showed Alex and Miguel how to start AWS Amplify.

- What is planned to be done until the next scrum meeting?

  - Connect the database to the backend on Amplify AWS.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Practiced with angular and read how it was used in the product

- What is planned to be done until the next scrum meeting?

  - Will work on the front end for the progress tree outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Angular tutorials. Reviewed some of the code from the front-end side of the project.

- What is planned to be done until the next scrum meeting?

  - Continue with Angular tutorials that I’m almost done with and review more code in the front-end.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started looking for more tutorials related to web development on youtube.

- What is planned to be done until the next scrum meeting?

  - Find another tutorial ,and start watching it.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - LinkedIn learnings this morning

  - Due to family emergency I wasn't able to do much this weekend

- What is planned to be done until the next scrum meeting?

  - Continue linkedIn learnings

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on some NodeJS review

- What is planned to be done until the next scrum meeting?

  - Keep progressing on NODEJS

- What are the hurdles?

  - None