Date: 3/26/2021

Sprint: 5

Scrum Daily Standup day #:10

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Miguel for a bit to touch up markers if possible, also discussed something I received as a team lead regarding keywords describing our project for the end-of-semester presentation.

- What is planned to be done until the next scrum meeting?

  - Work with Capstone 2 over the weekend to make as much progress as possible for the progress tree and AWS.

  - Linkedin Learning.

  - Also send reply with keywords that Miguel and I came up with.

- What are the hurdles?

  - Hopefully we will have time to finish and spruce things up in sprint 6: getting close to needing to do documents for project zip and presentation. Also that AWS works so we can successfully migrate and that it works there.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex for working on progress tree markers: also he wanted my opinion of keywords to describe the project because one of the TAs emailed him asking for that

- What is planned to be done until the next scrum meeting?

  - Meet to implement more of the progress tree over the weekend before PO meeting on Sunday.

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went through ec2 tutorial for AWS.

- What is planned to be done until the next scrum meeting?

  - Complete database problems(hopefully before PO meeting on Sunday Afternoon)

- What are the hurdles?

  - None yet

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed JS from tutorials and other resources.

- What is planned to be done until the next scrum meeting?

  - Look over the progress bar code and see if I can think of anything that would help with its implementation.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with the LinkedIn Learning course on web development.

- What is planned to be done until the next scrum meeting?

  - Finish the course during the weekend.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Understanding well frontend and backend code

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into the links sent to the discord

- What is planned to be done until the next scrum meeting?

  - Review the code and do tutorials on LinkedIn learning

- What are the hurdles?

  - None