Date: 3/18/2021

Sprint: 5

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Linkedin Learning tutorials: found a MySQL tutorial series as well as a full learning path filled with everything for Web development

- What is planned to be done until the next scrum meeting?

  - Linkedin Learning

  - Meet with Miguel tomorrow in the morning(and Luis if he wants to join too if possible).

- What are the hurdles?

  - Could not meet with Miguel today.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was busy with work from other classes

- What is planned to be done until the next scrum meeting?

  - Watched more tutorials, work on my user stories and the progress tree

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still working on AWS hosting.

- What is planned to be done until the next scrum meeting?

  - Continue with the same.

- What are the hurdles?

  - AWS Aurora database is not free...

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the backend code of the project to resolve a bug.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the product outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching Angular tutorials.

- What is planned to be done until the next scrum meeting?

  - Will watch some JS tutorials.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching the middleware tutorial on youtube.

- What is planned to be done until the next scrum meeting?

  - Finish the tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Linkedin learnings

  - Looked at front end code to understanding and compare to tutorials

- What is planned to be done until the next scrum meeting?

  - Continue Learnings

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Had issues with my Desktop and was only able to view the front end code on my system

- What is planned to be done until the next scrum meeting?

  - Progress through tutorials and find more information on SQL

- What are the hurdles?

  - None