Date: 3/19/2021

Sprint: 5

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Miguel to finalize/ make progress on adding the progress markers onto the module progress bars:

  - Also worked on the progress markers myself afterward: I managed to find a working implementation, just need to adjust stylings to match perfectly with the progress bar.

- What is planned to be done until the next scrum meeting?

  - Linkedin Learning: JS, Angular, MySQL

  - Meet with Miguel and Luis over the weekend to start implementing module progress.

- What are the hurdles?

  - none

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex to work on the progress tree

- What is planned to be done until the next scrum meeting?

  - Continue work on user stories and progress tree

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Stuck with AWS.

- What is planned to be done until the next scrum meeting?

  - Try to figure out a solution.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the backend code of the project to resolve a bug.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the product outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched some JS tutorials.

- What is planned to be done until the next scrum meeting?

  - Will review more components in the front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching the middleware tutorial on youtube.

- What is planned to be done until the next scrum meeting?

  - Finish watching the video, and search for more tutorials.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Linkedin Learnings

- What is planned to be done until the next scrum meeting?

  - Angular Reviews

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Viewed some links within the discord link list

- What is planned to be done until the next scrum meeting?

  - Progress through some of the modules

- What are the hurdles?

  - None