Date: 3/23/2021

Sprint: 5

Scrum Daily Standup day #:7

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Linkedin learning mostly.

- What is planned to be done until the next scrum meeting?

  - Meet with Luis and Miguel tomorrow for progress tree: finishing touches on progress markers and module progress DB implementation.

- What are the hurdles?

  - Couldn’t meet with Miguel today: he didn’t have time.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex for a bit after yesterday's standup

- What is planned to be done until the next scrum meeting?

  - Meet after stand up tomorrow to work on the progress tree

- What are the hurdles?

  - Kind of busy with other class work

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still waiting for a response from AWS.

- What is planned to be done until the next scrum meeting?

  - meet with Alex to help with the tree and module progress implementation.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the code for the progress tree implementation.

- What is planned to be done until the next scrum meeting?

  - Will work on the progress tree with the team outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over services in the front end code.

- What is planned to be done until the next scrum meeting?

  - Will look over more services in the front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued looking for LinkedIn learning tutorials or courses.

- What is planned to be done until the next scrum meeting?

  - Start a web development LinkedIn course.

- What are the hurdles?

  - Had an exam today, so there was not much time to browse the catalogue.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked and frontend and backend code to try to understand

- What is planned to be done until the next scrum meeting?

  - Angular tutorials

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Tutorials and went through project files

- What is planned to be done until the next scrum meeting?

  - Continue tutorials and view program files

- What are the hurdles?

  - None