Date: 3/25/2021

Sprint: 5

Scrum Daily Standup day #:9

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 5:00 pm

End time: 5:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Luis and Miguel to finish progress markers: needed to insert tooltip functionality to show marker information: whether its class or group progress, and how much is a module done on average.

  - Also worked on code alone for a bit and went to do some linkedin learning.

- What is planned to be done until the next scrum meeting?

  - Meet tomorrow to plan and try to implement as much as possible module progress implementation: try to work on it on Saturday and Sunday morning/afternoon before PO meeting.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Luis and Alex to work on the progress tree

- What is planned to be done until the next scrum meeting?

  - Continue work on progress tree, fix tooltips

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex and Miguel.

- What is planned to be done until the next scrum meeting?

  - Finish database problems.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the front end code to see how the progress tree was designed

- What is planned to be done until the next scrum meeting?

  - Will work on the progress tree with the team outside of scheduled meetings.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I watched a JS tutorial.

- What is planned to be done until the next scrum meeting?

  - I will be reviewing more JS through tutorials or other resources.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with the LinkedIn learning tutorial.

- What is planned to be done until the next scrum meeting?

  - Continue the tutorial.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Progress tree analyzing

- What is planned to be done until the next scrum meeting?

  - Tutorials to better understand progress tree

- What are the hurdles?

  - none

Cody Daniel Jimenez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Briefly looked over tutorials due to studying for exam

- What is planned to be done until the next scrum meeting?

  - After exam review go over more tutorials

- What are the hurdles?

  - None