Date: 3/29/2021

Sprint:6

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with Luis and Miguel to finish progress markers and deal with AWS before PO meeting.

  - Had PO meeting: told him we only had one week realistically to get anything else done before we have to focus on documentation.

- What is planned to be done until the next scrum meeting?

  - Meet with Miguel and Luis tomorrow for Module Progress and AWS.(Still need to figure out time).

  - Wath Linkedin Learning for MySQL.

  - Tidy up github repo and Post latest code for progress tree.

- What are the hurdles?

  - AWS has been a pain to deal with for Luis but I am hoping we will be able to host it before end of week. We absolutely need AWS hosting to work.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Alex and Luis over the weekend to finish implementing markers and AWS.

- What is planned to be done until the next scrum meeting?

  - Watch SQL tutorials to finish implementing the dynamic module progress for the progress bars.

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Worked on AWS EC2 over the weekend to setup the Linux machines and run the frontend and backend along with the database.

- What is planned to be done until the next scrum meeting?

  - Solve the problem with EC2 not building the frontend with angular.

- What are the hurdles?

  - AWS EC2.

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched angular tutorials to see how it was used on the product

- What is planned to be done until the next scrum meeting?

  - Will work with the team to help with the progress tree.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over some components in the front end code and learned a little bit about AWS.

- What is planned to be done until the next scrum meeting?

  - Will continue to learn about AWS and look over components in the front end code.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finish the linkedin learning web development course.

- What is planned to be done until the next scrum meeting?

  - Re-review the code with the knowledge acquired during the course.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Try to help with progress tree

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went through links posted and reviewed code a bit

- What is planned to be done until the next scrum meeting?

  - SQL workshops and tutorials and review PO meeting

- What are the hurdles?

  - None