Date: 4/9/2021

Sprint:6

Scrum Daily Standup day #:10

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on Documentation and AWS setup.

  - Adding last minute changes to frontend to make everything look clean.

  - Slides are essentially done in terms of all slides generated, just need to have some parts filled out by other members.

- What is planned to be done until the next scrum meeting?

  - Finish AWS

  - Start on intro video, demo video, Individual Posters, and Final Document.

- What are the hurdles?

  - None

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on final deliverables

- What is planned to be done until the next scrum meeting?

  - Finish work on deliverables, record video

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started work on docs, poster, testing AWS.

- What is planned to be done until the next scrum meeting?

  - Continue with the same, meet with cap 2 team during weekend and PO meeting sunday.

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the poster.

- What is planned to be done until the next scrum meeting?

  - Will meet with the team to work on the poster.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued trying to populate the database and thinking up ideas for poster.

- What is planned to be done until the next scrum meeting?

  - Will continue thinking of ideas for poster and help other capstone 1 members with the poster to have it done by Monday.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued reviewing the poster that my teammates started for capstone 1.

- What is planned to be done until the next scrum meeting?

  - Help them finish the poster by Monday.

- What are the hurdles?

  - Didn't have time to start working due to another project.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued poster planning and AWS tutorials

- What is planned to be done until the next scrum meeting?

  - Keep working on poster with teammates

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over links in chat and reviewed AWS

- What is planned to be done until the next scrum meeting?

  - Continue looking over AWS and work on poster

- What are the hurdles?

  - None