Date: 4/2/2021

Sprint:6

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes:15

Attendees:

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:00 pm

End time: 4:15 pm

Alex Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - MySQL linkedin learning.

  - AWS set up: trying to see if I can try to run frontend but still stuck.

- What is planned to be done until the next scrum meeting?

  - Finish AWS and fix problems with it over weekend

  - Go over Code: do some final bug fixing/adding some small functionality, like making sure to add a student to a group automatically when joining a course with groups.

- What are the hurdles?

  - AWS.

Miguel Cortes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over some tutorials for a bit

- What is planned to be done until the next scrum meeting?

  - Watch more tutorials, finish final deliverables

- What are the hurdles?

  - None

Luis Rosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on RDS more to figure out if the queries will function properly.

- What is planned to be done until the next scrum meeting?

  - Finish setting up AWS RDS

- What are the hurdles?

  - None yet

Francisco Mazzei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at how I could populate the database on MySQL

- What is planned to be done until the next scrum meeting?

  - Will populate the database and look at AWS tutorials.

- What are the hurdles?

  - none

Taylor Ann Martinez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned more about AWS.

- What is planned to be done until the next scrum meeting?

  - Will work on populating the database and improving the progress tree.

- What are the hurdles?

  - None.

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started learning about AWS with a basic tutorial on youtube.

- What is planned to be done until the next scrum meeting?

  - Finish the tutorial, and start advanced ones.

- What are the hurdles?

  - None.

Enrique Aylagas:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - AWS and Angular tutorials

- What is planned to be done until the next scrum meeting?

  - Keep learning more about AWS to try to work on database

- What are the hurdles?

  - none

Cody Daniel Jimenezi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into AWS tutorials

- What is planned to be done until the next scrum meeting?

  - Continue AWS tutorials

- What are the hurdles?

  - None