Sprint Backlog Grooming Meeting Minutes: 8

Attendees: Miguel Cortes, Luis Rosa, Alex Lopez, Daniel Riquelme, Taylor Martinez, Francisco Mazzei, Enrique Aylagas, Cody Jimenez

Start time: 4:10PM

End time:  4:20PM

The following user stories were implemented:

- <User Story 1>

  - As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- <User Story 2>

  - As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- <User Story 4>

  - As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- <User Story 6>

  - As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

The following user stories were created/discussed/refined/prioritized.

User Stories:

- <User Story 3>

  - As a developer, I want to become familiar with the project stack: Angular, NodeJS, MySQL, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- <User Story 5>

  - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (6 hours)

The following user stories were rejected:

- None at this time

The team members indicated their willingness to work on the following user stories.

- All Team members

- User Story 3

- User Story 5