Sprint Backlog Grooming Meeting Minutes: 15

Attendees: Miguel Cortes, Luis Rosa, Alex Lopez, Daniel Riquelme, Taylor Martinez, Francisco Mazzei, Enrique Aylagas, Cody Jimenez.

Start time: 4:20PM

End time:  4:35PM

The following user stories were implemented:

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (6 hours)

The following user stories were created/discussed/refined/prioritized.

User Stories:

- 3 - As a developer, I want to become familiar with the project stack: Angular, NodeJS, My SQL, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- 7 -  As a developer, I want to review how to properly use Github for managing the project repositories so that I can efficiently add new changes to my branch, effectively make pull requests and revert to a previous commit in any branch if needed. (2 hours)

- 8 - As a developer, I want to conduct research into progress tree implementations in Angular through online resources and examples so that we can have a solid foundation for our implementation in the LMS app (20 hours).

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours)

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)

The following user stories were rejected:

- None at this time

The team members indicated their willingness to work on the following user stories.

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- All user stories.

- Luis Rosa

- All User stories

- Miguel Cortes

- All user stories

- Francisco Mazzei

- All user stories

- Taylor Ann Martinez

- User stories 3,7

- Daniel Riquelme Rebollar

- User stories 3,7

- Cody Daniel Jimenez

- User stories 3,7

- Enrique Aylagas

- User stories 3,7