Sprint Backlog Grooming Meeting Minutes: 15

Attendees: Miguel Cortes, Luis Rosa, Alex Lopez, Daniel Riquelme, Taylor Martinez, Francisco Mazzei, Enrique Aylagas, Cody Jimenez.

Start time: 4:20PM

End time:  4:35PM

The following user stories were implemented:

The following user stories were created/discussed/refined/prioritized.

User Stories:

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours)

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)

- 11 - As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull the course list and more from the database. (5 hours)

- 12 - As a developer, I want to continue to review/learn more about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js) (as I am working on the project so that I improve and apply it to the current project.(100 hours (20 hours this sprint).

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(20 (5 hours this sprint))

- 14 - As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.(20 hours)

- 15 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project. (5 hours).

The following user stories were rejected:

- None at this time

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- User Story 9, 10, 11, 12, 13, 14.

- Luis Rosa

- User Story 9, 10, 11, 12, 13, 14.

- Miguel Cortes

- User Story 9, 10, 11, 12, 13, 14.

- Francisco Mazzei

- User Story 10, 11, 12, 13, 14, 15

- Taylor Ann Martinez

- User Story 10, 11, 12, 13, 14, 15

- Daniel Riquelme Rebollar

- User Story 10, 11, 12, 13, 14, 15

- Cody Daniel Jimenez

- User Story 10, 11, 12, 13, 14, 15

- Enrique Aylagas

- User Story 10, 11, 12, 13, 14, 15