Date: 3/22/2021

Sprint: 5

Sprint Backlog Grooming Meeting Minutes: 15

Attendees: Miguel Cortes, Luis Rosa, Alex Lopez, Daniel Riquelme, Taylor Martinez, Francisco Mazzei, Enrique Aylagas, Cody Jimenez.

Start time: 4:20PM

End time:  4:35PM

The following user stories were implemented:

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(15 (7.5 hours this sprint)). (Documentation done for this sprint).

The following user stories were created/discussed/refined/prioritized.

User Stories:

The product owner chose the following user stories to be done during the next sprint:

- 12 - As a developer, I want to continue to review/learn more about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js) (as I am working on the project so that I improve and apply it to the current project.(60 hours (20 hours this sprint).

- 16 - As a developer, I want to finish and finalize progress tree implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend. (10 hours).

- 17 - As a developer, I want to explore hosting the app on AWS online so that we can migrate the application from Heroku as a stepping stone towards launching the web app fully for FIU.(12.5 hours).

- 18 - As a developer, I want to create markers on the module progress bars, as well as implement individual module progress tracking and link it to the progress tree.(5 hours (3 hours done so far)).

- 19 - As a developer, I want to fix a bug where groups are not being displayed or not working properly for courses. (15 hours).

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- Priority list: User Story 16, 12, 18, 19

- Luis Rosa

- User Story 17, 16, 12, 19

- Miguel Cortes

- User Story 16, 12, 18, 19

- Francisco Mazzei

- User Story 12, 13

- Taylor Ann Martinez

- User Story 12, 13,

- Daniel Riquelme Rebollar

- User Story 12, 13

- Cody Daniel Jimenez

- User Story 12, 13

- Enrique Aylagas

- User Story 12, 13