Date: 04/05/2021

Sprint: 6

Sprint Backlog Grooming Meeting Minutes: 15

Attendees: Miguel Cortes, Luis Rosa, Alex Lopez, Daniel Riquelme, Taylor Martinez, Francisco Mazzei, Enrique Aylagas, Cody Jimenez.

Start time: 4:20PM

End time:  4:35PM

The following user stories were implemented:

The product owner chose the following user stories to be done during the next sprint:

- 12 - As a developer, I want to finish reviewing/learning about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js).(15 hours)

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(5 hours).

- 19 - As a developer, I want to fix a bug where groups are not being displayed or not working properly for courses. (5 hours).

The following user stories were created/discussed/refined/prioritized.

User Stories:

- 20 - As a developer, I want to finish our AWS hosting migration for the web application so that we can eventually host the web app at FIU servers. Work together to get the EC2 instances working fully and fix the bugs regarding the project dependencies that have been hindering our progress. (4 hours).

- 22 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(installation/Demo), Powerpoint presentation, and final Documentation submitted to canvas/Pathable.(25 hours)

- 23 - As a capstone 1 student, I want to make my group poster as required for submission before the end of this sprint and submit to Canvas/Pathable.(15 hours).

The following user story was put back into the product backlog to be worked on in the next semester:

User Stories:

- 21 - As a developer, I want to link the module progress and group/class markers dynamically to the progress bars(Maybe won’t get if done before end of semester but at least make some progress with it if possible). (10 hours)

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- Priority list: User Story 20, 22

- Luis Rosa

- User Story 20,22

- Miguel Cortes

- User Story 20, 22

- Francisco Mazzei

- User Story 23

- Taylor Ann Martinez

- User Story 23

- Daniel Riquelme Rebollar

- User Story 23

- Cody Daniel Jimenez

- User Story 23

- Enrique Aylagas

- User Story 23