Date: 1/18/2021

Sprint:1

Sprint Planning Meeting Minutes:30

Attendees:

PO: Alejandro Arrieta

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be: 46.5

The product owner chose the following user stories to be done during the next sprint:

- 1 - As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- 2 - As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- 3 - As a developer, I want to become familiar with the project stack: Angular, NodeJS, MySQL, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (30 hours)

- 4 - As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (6 hours)

- 6 - As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- User Story 1, 2 ,3 ,4 ,5, 6

- Luis Rosa

- All user stories

- Miguel Cortes

- All user stories

- Francisco Mazzei

- All user stories

- Taylor Ann Martinez

- All User Stories

- Daniel Riquelme Rebollar

- All user stories

- Cody Daniel Jimenez

- All user stories

- Enrique Aylagas

- All user stories