Date: 2/1/2021

Sprint: 2

Sprint Planning Meeting Minutes: 30

Attendees:

PO: Alejandro Arrieta

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:15 pm

End time: 4:45 pm

After discussion, the velocity of the team was estimated to be: 80 hours

The product owner chose the following user stories to be done during the next sprint:

- 3 - As a developer, I want to become familiar with the project stack: Angular, NodeJS, MySQL, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (15 hours)

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (3 hours).

- 7 -  As a developer, I want to review how to properly use Github for managing the project repositories so that I can efficiently add new changes to my branch, effectively make pull requests and revert to a previous commit in any branch if needed. (2 hours)

- 8 - As a developer, I want to conduct research into progress tree implementations in Angular through online resources and examples so that we can have a solid foundation for our implementation in the LMS app (20 hours).

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours)

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- All user stories.

- Luis Rosa

- All User stories

- Miguel Cortes

- All user stories

- Francisco Mazzei

- All user stories

- Taylor Ann Martinez

- User stories 3,5,7

- Daniel Riquelme Rebollar

- User stories 3,5,7

- Cody Daniel Jimenez

- User stories 3,5,7

- Enrique Aylagas

- User stories 3,5,7