Date: 3/31/2021

Sprint: 6

Sprint Planning Meeting Minutes: 30

Attendees:

PO: Alejandro Arrieta

Capstone 2: Alex Lopez, Miguel Cortes, Luis Rosa,

Capstone 1: Francisco Mazzei, Taylor Ann Martinez, Daniel Riquelme Rebollar,

Enrique Aylagas, Cody Daniel Jimenez.

Start time: 4:10 pm

End time: 4:25 pm

After discussion, the velocity of the team was estimated to be: 75 hours

The product owner chose the following user stories to be done during the next sprint:

- 12 - As a developer, I want to finish reviewing/learning about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js).(15 hours)

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(5 hours)

- 19 - As a developer, I want to fix a bug where groups are not being displayed or not working properly for courses. (5 hours).

- 20 - As a developer, I want to finish our AWS hosting migration for the web application so that we can eventually host the web app at FIU servers. Work together to get the EC2 instances working fully and fix the bugs regarding the project dependencies that have been hindering our progress. (10 hours)

- 21 - As a developer, I want to link the module progress and group/class markers dynamically to the progress bars(Maybe won’t get if done before end of semester but at least make some progress with it if possible). (10 hours)

- 22 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation.(25 hours)

- 23 - As a capstone 1 student, I want to make my group poster as required for submission before the end of this sprint.(15 hours).

The team members indicated their willingness to work on the following user stories.

- Alex Lopez

- Priority list: User Story  20, 19, 22, 21, 12.

- Luis Rosa

- User Story 20, 22, 21

- Miguel Cortes

- User Story 19, 22, 21, 12.

- Francisco Mazzei

- User Story 12, 13, 23

- Taylor Ann Martinez

- User Story 12, 13, 23

- Daniel Riquelme Rebollar

- User Story 12, 13, 23

- Cody Daniel Jimenez

- User Story 12, 13, 23

- Enrique Aylagas

- User Story 12, 13, 23