Sprint 2 Retrospective Meeting Minutes: 15

Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Friday, February 12, 2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I believe we did. We didn’t expect to get it all done this sprint but we made a lot of progress considering we still were going over review of the project stack and started looking into the progress tree.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, so far the time required has been accurate.

- Did each team member work as scheduled?

- Yes, but we had some hiccups with Heroku not working with the database which made work on the progress tree user story slower.

- Will need to fix the problem with Heroku so that we can test new code in both local development and production mode when we need to showcase our additions to the PO. We might need to contact the old Capstone 2 students if possible, but we should try to figure it out ourselves first.

What went right?

- Everyone in the team worked and was on time for most of the meetings.

- Communication has gotten better within Capstone 1 and 2 members, but improvements can be made so that we can be more efficient.

How to address the issues in the next sprint?

- How to improve the process?

- Emphasize the importance of communication, as we need to know any relevant information from each team member regarding attendance and completing tasks.