Sprint 3 Retrospective Meeting Minutes: 15

Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Friday, February 26, 2021

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I believe we estimate the team velocity well enough.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, so far the time required has been accurate.

- Did each team member work as scheduled?

- Our progress has been slow due to issues with fixing the Heroku Db issues and trying to figure out how to implement the progress tree through the backend/DB, but otherwise we did good, we at least made some progress and continually learning.

- Only thing we need to do is get the ball rolling now that we reached halfway this semester: we need to have a working implementation next sprint.

What went right?

- Everyone in the team worked and was on time for most of the meetings.

- We were able to conduct meetings during the weekends to work on the project well: we should continue that.

- We were able to get in contact with one of our old capstone 2 members from last semester. Hopefully we can use that to better review the code and make meaningful progress.

How to address the issues in the next sprint?

- How to improve the process?

- Continue emphasizing the importance of communication, as we need to know any relevant information from each team member regarding attendance and completing tasks.