Sprint 4 Retrospective Meeting Minutes: 15

Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Sunday, March 14th, 2021

Start time: 4:00 PM

End time: 4:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I believe we estimate the team velocity well enough.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, so far the time required has been accurate.

- Did each team member work as scheduled?

- We managed to figure out how to hook the backend to the progress bars for courses, but we need to set up module progress since it isn’t set up in the DB/Backend.

- We had trouble meeting up with each other during the week, but hopefully with daylight savings making it so Miguel(who is in Puerto Rico) has the same time as All of us in Miami/Eastern coast.

- We found a way to add markers but we had trouble implementing it, we should be able to fix it during the first week of next sprint.

What went right?

- Everyone in the team worked and was on time for most of the meetings.

- We were able to conduct meetings during the weekends to work on the project even better: We at least were able to start setting up the migration process from Heroku to AWS through AWS amplify.

How to address the issues in the next sprint?

- How to improve the process?

- Continue emphasizing the importance of communication, as we need to know any relevant information from each team member regarding attendance and completing tasks.