Sprint 5 Retrospective Meeting Minutes: 15

Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Sunday, March 28th, 2021

Start time: 4:00 PM

End time: 4:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I believe we estimate the team velocity well enough.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, so far the time required has been accurate.

- Did each team member work as scheduled?

- Yes We were able to meet with each team member for standups as scheduled and those who could not come were able to fill out stand ups beforehand, reducing delays.

- We were able to implement the progress markers perfectly but it took more time then expected, we were not able to get around to dealing with module progress implementation in the DB. Also had to deal with issues regarding AWS since we moved back to EC2 due to the recommendation that FIU gave last semester using EC2 instead of Amplify(Also issues dealing DB setup for amplify).

- We will try to get as much done with Module progress as possible within the first week of the next sprint since we will have to start preparing documentation for the presentation and zip, starting by end of sprint 6. I will try to enlist the help of some of the Capstone 1 students to help with Module progress implementation, and if needed, to get  AWS hosting working.

What went right?

- Everyone in the team worked and was on time for most of the meetings.

- We were able to conduct meetings during the weekends to work on the project, Miguel and I focused on finishing the progress tree general implementation with progress markers, while Luis worked on AWS.

How to address the issues in the next sprint?

- How to improve the process?

- Continue emphasizing the importance of communication, as we need to know any relevant information from each team member regarding attendance to meetings and completing tasks.

- Also try to get some help from Capstone 1 to help us get through this last 2 sprints, help with getting as much done for the project and help with final documentation.