Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Friday, January 29, 2021

Start time: 6:15 PM

End time: 6:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: As a developer, I want to be able to understand the project proposal and wishlist, as well as what has already been done by past teams so that I understand the project I am working on. (6 hours)

- User Story 2: As a developer, I want access to the Github repositories and documentation needed to communicate with my team members so that my team and I are informed on the progress of each team member. (1 hour)

- User Story 4:As a developer, I want to begin to view/review the repository frontend/backend code on Github so that I may gain/regain my understanding of the project layout. (3 hours)

- User Story 6: As a developer, I want to share the previous code of the last team with our current team through either giving them access to the zip or (0.5 hours)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- None