Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Friday, February 12, 2021

Start time: 6:15 PM

End time: 6:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- 3 - As a developer, I want to become familiar with the project stack: Angular, NodeJS, MySQL, etc. To accomplish this, go through some tutorials online. This is so that I am able to work on this project for this semester. (15 hours)

- 5 - As a developer, I want to be able to run the project locally through reviewing the project Installation Guide so that I can test my changes to the app before posting them on Github. (3 hours).

- 7 - As a developer, I want to review how to properly use Github for managing the project repositories so that I can efficiently add new changes to my branch, effectively make pull requests and revert to a previous commit in any branch if needed. (2 hours)

- 8 - As a developer, I want to conduct research into progress tree implementations in Angular through online resources and examples so that we can have a solid foundation for our implementation in the LMS app (20 hours).

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours)

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)