Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Sunday, March 14th, 2021

Start time: 4:00 PM

End time: 4:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours)

- 15 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project. (5 hours).

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting for next semester:

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)

- 9 - As a developer, I want to create an initial progress tree implementation that is able to track the progress of students individually in their modules, in groups, and the class progress as a whole. (35 hours).

- 11 - As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull the course list and more from the database. (5 hours)

- 12 - As a developer, I want to continue to review/learn more about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js) (as I am working on the project so that I improve and apply it to the current project.(100 hours (20 hours this sprint).

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(20 (5 hours this sprint))

- 14 - As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.(20 hours)