Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Sunday, March 28, 2021

Start time: 4:15 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- 12 - As a developer, I want to continue to review/learn more about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js) (as I am working on the project so that I improve and apply it to the current project.(40 hours (20 hours this sprint). (cut down to 20 hours, next sprint will be last for reviewing stack)

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(10 (5 hours this sprint))(Cut from 20 to 10 since next sprint will be last sprint with progress on project)

- 15 - As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project. (5 hours).

- 16 - As a developer, I want to finish and finalize progress tree implementation this sprint: figure out the final design, how we implement it in the frontend, and how to connect it to the DB through the backend. (10 hours).

- 17 - As a developer, I want to explore hosting the app on AWS online so that we can migrate the application from Heroku as a stepping stone towards launching the web app fully for FIU.(15 hours).

- 18 - As a developer, I want to create markers on the module progress bars, as well as implement individual module progress tracking and link it to the progress tree.(2.5 hours).

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- 10 - As a developer, I want modules that are empty to not show as complete or award points to the student. (5 hours)

- 14 - As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.(20 hours)