Attendees: Luis Rosa, Miguel Cortes, Alex Lopez, Francisco Mazzei, Taylor Martinez, Daniel Riquelme, Enrique Aylagas, Cody Jimenez, Alejandro Arrieta

Date: Sunday, April  11th, 2021

Start time: 4:15 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- 12 - As a developer, I want to finish reviewing/learning about the project stack(Javascript/Typescript, MySQL,HTML/CSS) and frameworks(Angular, Node.js).(15 hours)

- 13 - As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app.(5 hours).

- 19 - As a developer, I want to fix a bug where groups are not being displayed or not working properly for courses. (5 hours).

- 20 - As a developer, I want to finish our AWS hosting migration for the web application so that we can eventually host the web app at FIU servers. Work together to get the EC2 instances working fully and fix the bugs regarding the project dependencies that have been hindering our progress. (4 hours).

- 22 - As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(installation/Demo), Powerpoint presentation, and final Documentation submitted to canvas/Pathable.(25 hours)

- 23 - As a capstone 1 student, I want to make my group poster as required for submission before the end of this sprint and submit to Canvas/Pathable.(15 hours)

- 11 - As a developer, I want to resolve connectivity issues the frontend Heroku app is having with the database, not allowing the app to pull the course list and more from the database. (5 hours).