Florida International University

Knight Foundation School of Computing and Information Sciences

DAILY SCRUM MEETING MINUTES

Pediatric Emergency Medicine APP

Spring 2021

Team Members:

Vanessa Riveros, Vanessa Rivero - Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Table of Contents

SPRINT 1:	2

SPRINT 2:	27

SPRINT 3:	61

SPRINT 4:	95

SPRINT 5:	130

SPRINT 6:	163

SPRINT 1

1/20/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ I looked over the existing Chat code.

● What is planned to be done until the next scrum meeting?

○ Review current code and help cap 1 set up the environment.

● What are the hurdles?

○ none

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Go over with Capstone 2 group as to who will be doing which user story. ○ Make sure the project is working properly on my environment with all the proper packages.

○ Begin working on the project.

● What is planned to be done until the next scrum meeting?

○ Get familiar with the files that are part of the CME certifications.

○ Figure out why the images are not being shown once it is uploaded to the app. ● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Help some Cap1 students.

● What is planned to be done until the next scrum meeting?

○ Focus on solving the user stories assigned to me.

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Go over with Capstone 2 group as to who will be doing which user story.

○ Going over the resources needed to start with the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations.

○ Make sure the project is working properly on my environment with all the proper packages.

● What are the hurdles?

○ N/a

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Signed up for Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to familiarize myself with PEM to better understand project goals. ● What are the hurdles?

○ none

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM material to better understand project goals.

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Started to get familiar with ReactNative on udemy.com

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None yet

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Started udemy react native tutorials, downloaded and started looking through PEM source code

● What is planned to be done until the next scrum meeting?

○ Learn more about setting up the environment for the project, continue working on familiarizing myself with react native, and continue looking through the project documentation and source code.

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review PEM material to understand project goals

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviewed the PEM project documentation

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native using a tutorial course from Udemy ● What are the hurdles?

○ No hurdles encountered yet

1/21/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue to look over the existing Chat code.

● What is planned to be done until the next scrum meeting?

○ Continue to review current code and help cap 1 set up the environment. ● What are the hurdles?

○ none

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Get familiar with the files that are part of the CME certifications.

○ Figure out why the images are not being shown once it is uploaded to the app. ○ Found that images were not being uploaded to Firebase.

○ Fixed missing code for images and images are now on firebase once uploaded by the user.

● What is planned to be done until the next scrum meeting?

○ Research the method on how to render the list with images included. ● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got familiarized with the App and its documentation

● What is planned to be done until the next scrum meeting?

○ Focus on solving the user stories assigned to me.

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations.

● What are the hurdles?

○ N/a

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to familiarize myself with PEM to better understand project goals. ● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Review PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals.

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None yet

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials, continued looking through PEM source code, and learned about setting up the environment for the project

● What is planned to be done until the next scrum meeting?

○ Continue working on familiarizing myself with react native, and continue looking through the project documentation and source code.

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ Installing some of the required components of the development environment Ana Martinez

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Continued understanding the code for the PEM app

○ Continued learning React Native

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native using a tutorial course from Udemy

● What are the hurdles?

○ No hurdles encountered yet

1/22/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added a disclaimer on the chat.

○ Fixed a bug when adding categories.

● What is planned to be done until the next scrum meeting?

○ Continue to review current code.

● What are the hurdles?

○ none

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 5

● What was done since the last scrum meeting?

○ Was able to get the Flatlist component to work properly including display document images on iOS.

○ Moved list to bottom of page.

○ Images are now properly being pushed to Firebase under the user id profile. ● What is planned to be done until the next scrum meeting?

○ Find a better Datepicker since it does not work properly on iOS and does not function at all on Android.

● What are the hurdles?

○ Images are displayed on iOS but not Android. Most likely the component is not compatible with OS.

○ Had to switch the file path from OneDrive to PC since it was giving me issues running the app..

○ For a while it was giving me error on “item.id” but then realized I deleted the list randomly which offset the numerical sequence. Once deleted properly, it worked fine.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got familiarized with the App and its documentation

● What is planned to be done until the next scrum meeting?

○ Focus on solving the user stories assigned to me.

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations.

● What are the hurdles?

○ N/a

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to familiarize myself with PEM to better understand project goals. ● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals.

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None yet

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials, continued looking through PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on familiarizing myself with react native, and continue looking through the project documentation and source code to continue to increase my understanding of what was done in the application.

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 4

● What was done since the last scrum meeting?

○ Continued learning React Native

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native using a tutorial course from Udemy

● What are the hurdles?

○ No hurdles encountered yet

1/25/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked over documentation for the chat feature that was left by a member last semester.

● What is planned to be done until the next scrum meeting?

○ Continue to review current code.

● What are the hurdles?

○ none

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Was able to get a Date picker to show up properly on an Android device. ○ Input if/else statement to recognize when its iOS or Android OS.

● What is planned to be done until the next scrum meeting?

○ Begin to start redesigning the CME and debug as much as possible.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got familiarized with the App and its documentation

● What is planned to be done until the next scrum meeting?

○ Focus on solving the user stories assigned to me.

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ N/a

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Familiarized myself with user stories for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to familiarize myself with PEM to better understand project goals. ● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals.

● What are the hurdles?

○ React Native course

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None yet

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials, started studying AddRoomScreen.js source file

● What is planned to be done until the next scrum meeting?

○ Continue working on familiarizing myself with react native, and continue looking through the project documentation and source code to continue to increase my understanding of what was done in the application.

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native using a tutorial course from Udemy ● What are the hurdles?

○ No hurdles encountered yet

1/26/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked over a pull request

● What is planned to be done until the next scrum meeting?

○ Begin to add personal chat.

● What are the hurdles?

○ Had an issue with unresolved file

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 3

● What was done since the last scrum meeting?

○ Began looking into how to redo the cme feature

● What is planned to be done until the next scrum meeting?

○ Continue working out all the bugs.

● What are the hurdles?

○ Issue with datepicker being compatibility.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ An issue running the app on the phone, fixed.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to familiarize myself with PEM to better understand project goals. ○ Look over source code to better understand project

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

○ Reviewed user stories for PEM App

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals. ● What are the hurdles?

○ React Native course

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Reviewed user stories to get familiar with them

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials

○ Continued going over PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on understanding the source code of the PEM app ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

● What are the hurdles?

○ No hurdles encountered yet

1/27/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Moved threads from firestore to firebase realtime database.

● What is planned to be done until the next scrum meeting?

○ Begin to add personal chat.

● What are the hurdles?

○ Had an issue with unresolved file

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working the styling issue that CME screen has

● What is planned to be done until the next scrum meeting?

○ Try to redesign how the data for the CME is being rendered into the app since it doesn't do it all the time.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ none.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked over source code to better understand project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals.

● What are the hurdles?

○ React Native course

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials

○ Looked over different parts of the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on understanding the source code of the PEM app ○ Continue working on learning react native

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ Installing the development environment again since I had to reinstall the OS on my laptop.

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

● What are the hurdles?

○ No hurdles encountered yet

1/28/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created a modal to choose between global room and private chat

● What is planned to be done until the next scrum meeting?

○ Fix add room screen styling.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Was able to get the new cme screen to render.

● What is planned to be done until the next scrum meeting?

○ Begin to focus on uploading the cme info to the database

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ none.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked over source code to better understand project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

● What are the hurdles?

○ No hurdles encountered

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals. ● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials

○ Looked through PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on understanding the source code of the PEM app ○ Continue working on learning react native tutorials

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

● What are the hurdles?

○ No hurdles encountered yet

1/29/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed layout of add room. Began to list users for private chat.

● What is planned to be done until the next scrum meeting?

○ Continue the add private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Was able to re-design the addCME function and it successfully loads into the database in a list

● What is planned to be done until the next scrum meeting?

○ I plan to work on the rendering display so that way the user can see the CME list properly and free of bugs.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ none.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked over source code to better understand project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App material

● What are the hurdles?

○ No hurdles encountered

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals. ● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued udemy react native tutorials

○ Continued working on understanding the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on understanding the source code of the PEM app ○ Continue to get familiar with the tools and structure of the application ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

● What are the hurdles?

○ No hurdles encountered yet

SPRINT 2

2/01/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ List users for private chat.

● What is planned to be done until the next scrum meeting?

○ Continue the add private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 5

● What was done since the last scrum meeting?

○ Was able to render items from database list

● What is planned to be done until the next scrum meeting?

○ Plan to work on designing the page better.

○ Work out the bug from list rendering twice.

● What are the hurdles?

○ When adding a document, it renders the list twice but when refreshing the page, the list becomes normal.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current code and look for possible implementations and changes. ● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over the source code and review the material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native.

○ Review PEM App material to better understand project goals. ● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked udemy react native tutorials

○ Worked on understanding the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on understanding the source code of the PEM app ○ Continue to get familiar with the tools and structure of the application ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Familiarize myself with the project and tech stack

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udey

○ Continued understanding the code for the PEM app

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continued learning React Native in Udey

● What are the hurdles?

○ No hurdles encountered yet

2/02/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed styling for user list.

● What is planned to be done until the next scrum meeting?

○ Continue the add private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 5

● What was done since the last scrum meeting?

○ Worked on the list being rendered twice.

● What is planned to be done until the next scrum meeting?

○ Continue working on render twice.

○ Update the UI.

● What are the hurdles?

○ When adding a document, it renders the list twice but when refreshing the page, the list becomes normal.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Reviewed PEM App Material

○ Looked over source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over the source code and review the material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing PEM App material

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Review PEM App material to better understand project goals. ● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked udemy react native tutorials

○ Continued reviewing the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on reviewing the source code of the PEM app ○ Continue to get familiar with the tools and structure of the application ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice React Native by following youtube tutorials ● What is planned to be done until the next scrum meeting? ○ Continued Udemy course on React Native

○ Practice with project source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continued learning React Native in Udey

● What are the hurdles?

○ No hurdles encountered yet

2/03/2020

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created a pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updating the UI.

● What is planned to be done until the next scrum meeting?

○ Continue working on UI.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Reviewed PEM App Material

○ Looked over source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked udemy react native tutorials

○ Continued looking over the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue working on reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s user stories ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project source code

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Get familiar with user stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native in Udemy

● What are the hurdles?

○ No hurdles encountered yet

2/04/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Sent messages from the chat to firebase.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ Found a bug on profile picture I need to fix so that the chats have the correct avatar.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the UI.

● What is planned to be done until the next scrum meeting?

○ Will look into putting the list in alphabetical order.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Continue to review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on more udemy react native tutorials

○ Continued looking over the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s user stories ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project source code

● What is planned to be done until the next scrum meeting? ○ Continued Udemy course on React Native

○ Get familiar with user stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue learning React Native in Udemy

● What are the hurdles?

○ No hurdles encountered yet

2/05/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked at bug in profile picture.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the UI.

● What is planned to be done until the next scrum meeting?

○ Will look into putting the list in alphabetical order.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started researching the problem and looking for viable solutions.

● What is planned to be done until the next scrum meeting?

○ Further research of solutions as well as learning React.

● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on udemy react native tutorials

○ Continued looking over the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s user stories ○ Continue learning the react native framework

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project source code

○ Get familiar with user stories

● What is planned to be done until the next scrum meeting? ○ Continued Udemy course on React Native

○ Get familiar with user stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Get familiar with the user stories

● What are the hurdles?

○ No hurdles encountered yet

2/08/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed bug on profile so that profile images are stored on firebase storage. ● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the UI.

● What is planned to be done until the next scrum meeting?

○ Will look into putting the list in alphabetical order.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Review source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1 What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on udemy react native tutorials

○ Continued looking over the PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s user stories ○ Continue learning the react native through tutorials on Udemy

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project source code

● What is planned to be done until the next scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/09/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the UI.

● What is planned to be done until the next scrum meeting?

○ Will look into putting the list in alphabetical order.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Review source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Review user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

○ What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on udemy react native tutorials

○ Continued reviewing the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning the react native through tutorials on Udemy

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/10/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Moved modal to components folder to simplify chatTabScreen.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Was able to get the swipe to delete function to work

● What is planned to be done until the next scrum meeting?

○ Make the button to delete CME.

○ Start looking into making the datepicker function.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed PEM App Material

○ Reviewed source code

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Review source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Review user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development

○ Continued reviewing the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning the react native through tutorials on Udemy

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Try to start implementing some user story

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/11/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviewed multiple pull requests and tested code.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on datepicker function.

● What is planned to be done until the next scrum meeting?

○ Make the button to delete CME and remove from the firebase.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Complete the rest of the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed PEM App Material

○ Reviewed source code

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Continue to review app material

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development

○ Continued reviewing the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning the react native through tutorials on Udemy

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Watch some youtube videos on JavaScript

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/12/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviewed multiple pull requests and tested code.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on datepicker function.

● What is planned to be done until the next scrum meeting?

○ Make the button to delete CME and remove from the firebase.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed source code

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Continue to review app material

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued reviewing source code

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue source code review

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development

○ Reviewed the PEM source code files of new completed user stories ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning the react native through tutorials on Udemy

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Watched some youtube videos on JavaScript

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Practice JavaScript

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

SPRINT 3

2/15/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviewed multiple pull requests and tested code.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on datepicker function.

● What is planned to be done until the next scrum meeting?

○ Continue on working on the time function and delete button.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed source code

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Continue to review app material

○ Continue to look at project dev environment

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue source code review

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development

○ Reviewed the PEM source code files of new completed user stories portions ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning the react native through learning tutorials

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Watched some youtube videos on JavaScript

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/16/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviewed pull request for splash screen.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue on working on the time function and delete button.

● What is planned to be done until the next scrum meeting?

○ Continue on working on the time function and delete button.

○ Start to implement the edit button.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued React Native course on Udemy

○ Reviewed source code

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue React Native course on Udemy

○ Continue to review app material

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue source code review

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning javascript and react native for mobile development ○ Reviewed the PEM source code files of new completed user stories portions ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue to get familiar with the structure of the application and it’s current user stories

○ Continue learning javascript and react native through learning tutorials ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Watch additional Youtube videos on JSX syntax

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/17/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Researched for implementation.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue on working on the time function and delete button.

● What is planned to be done until the next scrum meeting?

○ Continue on working on the time function and delete button.

○ Start to implement the edit button.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the resources needed to start with the changes for this sprint. ● What is planned to be done until the next scrum meeting?

○ Keep reviewing current functions, look for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to review app material

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue source code review

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development and javascript ○ Reviewed the PEM source code files of new completed user stories portions ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue learning javascript and react native through learning tutorials ○ Understand and review new discussed user stories

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Watch additional Youtube videos on JSX syntax

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/18/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Researched for implementation.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added the edit button UI.

○ Able to fetch the keys list that is necessary to delete the requested item ● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed app material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue to review source code

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development and javascript ○ Reviewed the PEM source code files of new completed user stories portions ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue learning javascript and react native through learning tutorials ○ Get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/19/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Researched for implementation.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None at this moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React

○ Continue to review source code

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development and javascript ○ Reviewed the PEM source code files of updated completed user stories portions ● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue learning javascript and react native through learning tutorials ○ Get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Find additional resources

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes

● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/22/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Restructured firestore for chats and fix messaging bug for messages out of order. ● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning react native for mobile development and javascript ○ Reviewed the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Find additional resources

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes ● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/23/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Begin adding private room for 2 users.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

○ Reviewing PEM App Material

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue reviewing the source code files of the PEM app

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Find additional resources

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Studying additional resources to understand different technologie used ● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued learning React Native in Udemy

○ Continued understanding the code for the PEM app and tracking the changes ● What is planned to be done until the next scrum meeting?

○ Continue understanding the code for the PEM app

○ Continue with the tutorials

● What are the hurdles?

○ No hurdles encountered yet

2/24/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Begin adding private room for 2 users.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

○ Working on implementing a date picker.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

○ Review PEM Material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Reviewed the introductory portion of javascript on udemy.com for The Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Study additional resources to understand different technologie used ● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

2/25/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

○ Working on implementing a date picker.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

○ Review user stories

● What are the hurdles?

○ None at the moment

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

○ Review PEM Material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript on udemy.com for The

Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Study additional resources to understand different technologie used ● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

2/26/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continue working on the delete button function.

○ Working on implementing a date picker.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed user stories

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

○ Review PEM Material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript on udemy.com for The

Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

SPRINT 4

3/01/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

○ Worked on implementing a date picker

● What is planned to be done until the next scrum meeting?

○ Finalizing delete function.

○ Continue to work on datepicker.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look at project dev environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

○ Review PEM Material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript on udemy.com for The

Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

○ Familized myself with current user stories

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Get familiar with current users stories and progress made on the project ● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

3/02/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created pull request.

● What is planned to be done until the next scrum meeting?

○ Continue to add a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continuing finalizing delete function.

● What are the hurdles?

○ Nested for loop is deleting the entire list instead of a single object.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

○ Review PEM Material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript on udemy.com for The

Web Developer Bootcamp by Colt Steele

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

○ Familized myself with current and new planned user stories

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Got familiar with some of the current user stories

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Continue getting familiar with current users stories and progress made on the project

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

3/03/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added UI to select multiple users for a private chat

● What is planned to be done until the next scrum meeting?

○ Continue working on private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the delete button function.

● What is planned to be done until the next scrum meeting?

○ Continuing finalizing delete function.

● What are the hurdles?

○ Nested for loop is deleting the entire list instead of a single object.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

○ Familized with using the PEM app features and functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Got familiar with some of the current user stories and progress made on the project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Continue getting familiar with current users stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

3/04/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added UI to select multiple users for a private chat

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Able to get the delete function to delete the selected keys.

● What is planned to be done until the next scrum meeting?

○ Work on getting the delete function to also delete the image from the firebase upload folder.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue to get familiar with the new discussed user stories and their progression ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Got familiar with some of the current user stories

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Continue getting familiar with current users stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

3/05/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added UI to select multiple users for a private chat

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on getting the delete function to also delete the image from the firebase upload folder.

● What is planned to be done until the next scrum meeting?

○ Continue working on having the images removed from firebase when the delete function is initialized.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Familiarize myself with product goals

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files and documentation

○ Continued to get familiar with the new discussed user stories and their progression and functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through learning tutorials ○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Got familiar with some of the current user stories

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/08/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Filtered chats that include current user.

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued working on having the images removed from firebase when the delete function is initialized.

● What is planned to be done until the next scrum meeting?

○ Continuing working on having the images removed from firebase when the delete function is initialized.

● What are the hurdles?

○ N/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Familiarize myself with product goals

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files

○ Continued to get familiar with the new discussed user stories and their progression and functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through tutorials

○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation ● What are the hurdles?

○ No hurdles encountered yet

3/09/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Filtered chats that include current user.

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued working on having the images removed from firebase when the delete function is initialized.

○ Added background splash.

○ Changed button on the add cme page.

● What is planned to be done until the next scrum meeting?

○ Still continuing working on having the images removed from firebase when the delete function is initialized.

● What are the hurdles?

○ Having hurdles on deleting cme image from firebase storage when I delete the item from the flatlist.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files

○ Continued to get familiar with the new discussed user stories and their progression and functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native through tutorials

○ Continue reviewing the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Watch tutorials on JS newest syntax

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/10/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Tried fixing some bugs.

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed the pull request comments that were made.

● What is planned to be done until the next scrum meeting?

○ Plan to attempt to input a proper date time picker with new changes.

○ Research how to make expiration date chronological.

● What are the hurdles?

○ Having hurdles on deleting cme image from firebase storage when I delete the item from the flatlist.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

○ Review JavaScript

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning react native for mobile development and javascript ○ Reviewed the PEM source code files

○ Continued to get familiar with the new discussed user stories and their progression and running their functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript to better understand react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Watch tutorials on JS newest syntax

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Watch tutorials on JS newest syntax

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/11/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Tried fixing some bugs.

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed the pull request comments that were made.

● What is planned to be done until the next scrum meeting?

○ Plan to attempt to input a proper date time picker with new changes.

○ Research how to make expiration date chronological.

● What are the hurdles?

○ Having hurdles on deleting cme image from firebase storage when I delete the item from the flatlist.

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

======================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Reviewed some JavaScript basics

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

○ Review JavaScript

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning javascript

○ Reviewed the PEM source code files

○ Continued to get familiar with the new discussed user stories and their progression and running their functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Watch tutorials on JS newest syntax

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/12/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked over pull requests

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Fixed some alignment issues in the addCME form for both platforms. ○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Reviewed some JavaScript basics

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning javascript

○ Reviewed the PEM source code files

○ Continued to get familiar with the new discussed user stories and their progression and running their functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript and react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

SPRINT 5

3/15/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked over pull requests

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on udemy through Javascript course ○ Reviewed the PEM source code files

○ Practice with PEM source code

○ Continued to get familiar with the new discussed user stories and their progression and running their functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/16/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked over pull requests

● What is planned to be done until the next scrum meeting?

○ Continue working on a private chat screen.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

○ Practice with PEM source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM source code files

○ Practice with PEM source code

○ Continued to get familiar with the new discussed user stories and their progression and running their functionalities

● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Review new user stories

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/17/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on changing UI for displaying chat list

● What is planned to be done until the next scrum meeting?

○ Work on listing chat details.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Review PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

○ Practice with PEM source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Udemy course on React basics

○ Review new user stories

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM source code files

○ Practice with PEM source code

○ Continued to get familiar with running the functionalities of the app ● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Review new user stories

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/18/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on changing UI for displaying chat list

● What is planned to be done until the next scrum meeting?

○ Work on listing chat details.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Review PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

○ Practice with PEM source code

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Continued to get familiar with running the functionalities of the PEM app ● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/19/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on changing UI for displaying chat list

● What is planned to be done until the next scrum meeting?

○ Work on listing chat details.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Review PEM source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed PEM app source code

○ Continued to get familiar with running the functionalities of the PEM app ● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/22/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on changing UI for displaying chat list

● What is planned to be done until the next scrum meeting?

○ Work on listing chat details.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Updated some UI components.

● What is planned to be done until the next scrum meeting?

○ Continue working on date picker so it can work on both platforms correctly. ● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed PEM app source code

○ Continued to get familiar with the current functionalities of the PEM app ● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Continue to get familiar with PEM app functionality

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/23/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added order details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete buttons and modify UI.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Configuring different approaches for the date picker to work on both platforms. ● What is planned to be done until the next scrum meeting?

○ Continue working on date picker.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Review PEM App Material

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Continued to get familiar with PEM app functionality

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

○ Continue to get familiar with PEM app functionality

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/24/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added order details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete buttons and modify UI.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Configuring different approaches for the date picker to work on both platforms. ● What is planned to be done until the next scrum meeting?

○ Continue working on date picker.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Continued to get familiar with PEM app functionality

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/25/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added order details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete buttons and modify UI.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Configuring different approaches for the date picker to work on both platforms. ● What is planned to be done until the next scrum meeting?

○ Continue working on date picker.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Continued to get familiar with PEM app functionality

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

3/26/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to work on chat details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete thread.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Configuring different approaches for the date picker to work on both platforms. ● What is planned to be done until the next scrum meeting?

○ Continue working on date picker.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

○ Continue to review javascript

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued with Udemy course

○ Understand the PEM app implementation

● What is planned to be done until the next scrum meeting?

○ Continue with the Udemy tutorial on react natvive

○ Continue tracking the changes and understand the project’s implementation

● What are the hurdles?

○ No hurdles encountered yet

SPRINT 6

3/29/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to work on chat details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete thread.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Configuring different approaches for the date picker to work on both platforms. ● What is planned to be done until the next scrum meeting?

○ Continue working on date picker.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued Udemy course on React

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stages of the project evolution ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on react native

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Practice with project’s source code

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

3/30/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to work on the chat details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete thread.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Created a new date picker for iOS from scratch

● What is planned to be done until the next scrum meeting?

○ Continue working on completing on the custom date picker

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stages of the project evolution ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript and react native

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Understand the new code implemented

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

3/31/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to work on the chat details screen.

● What is planned to be done until the next scrum meeting?

○ Work on delete thread.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Completed custom ios datepicker

○ Sorted the certifications by expiration from the oldest date.

● What is planned to be done until the next scrum meeting?

○ Continue working on the UI.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued researching the PO requests and looking for viable solutions. ○ Going over the changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stages of the project evolution ● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript and react native

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Continue reviewing and running the PEM app source code

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Review the new code implemented

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/1/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looked into removing user chats when logging out

● What is planned to be done until the next scrum meeting?

○ Fix online user list.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Completed UI sorting buttons

● What is planned to be done until the next scrum meeting?

○ Continue on working out the last bit of bugs that are left.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript and react native

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/2/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Filtered online user list.

● What is planned to be done until the next scrum meeting?

○ Fix online user list.

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Completed UI sorting buttons

● What is planned to be done until the next scrum meeting?

○ Continue on working out the last bit of bugs that are left.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Review project material

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript and react native

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/5/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on user chat session

● What is planned to be done until the next scrum meeting?

○ Work on diving work for deliverables this sprint

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Completed UI sorting buttons

● What is planned to be done until the next scrum meeting?

○ Continue on working out the last bit of bugs that are left.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Looked over end conditions for project

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

○ Understanding the final state of the app

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/6/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on user chat session

● What is planned to be done until the next scrum meeting?

○ Work on diving work for deliverables this sprint

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Completed UI sorting buttons

● What is planned to be done until the next scrum meeting?

○ Continue on working out the last bit of bugs that are left.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

○ Familiarize myself with end conditions of project

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Looked over end conditions for project

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Understand the final state of the app

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

○ Understanding the final state of the app

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting? ○ 1

● What was done since the last scrum meeting? ○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting? ○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/7/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on user chat session

● What is planned to be done until the next scrum meeting?

○ Work on diving work for deliverables this sprint

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on showcase documentations

● What is planned to be done until the next scrum meeting?

○ Continue working on showcase documentations.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Looked over end conditions for project

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed the PEM app source code

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Understand the final state of the app

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

○ Understanding the final state of the app

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/8/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviews pull request

○ Worked on slides and poster

● What is planned to be done until the next scrum meeting?

○ Work on deliverables

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on showcase documentations

● What is planned to be done until the next scrum meeting?

○ Continue working on showcase documentations.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Looked over end conditions for project

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed final state of PEM app

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Understand the final state of the app

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet

4/9/2021

Daily Scrum Meeting Minutes:

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 9:00 pm

End time: 9:15 pm

CAPSTONE 2:

Vanessa Riveros

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Reviews pull request

○ Worked on slides and poster

● What is planned to be done until the next scrum meeting?

○ Work on deliverables

● What are the hurdles?

○ none.

Vanessa Rivero-Serret

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on showcase documentations

● What is planned to be done until the next scrum meeting?

○ Continue working on showcase documentations.

● What are the hurdles?

○ n/a

Richar Marshall

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on one of the user stories assigned to me.

● What is planned to be done until the next scrum meeting?

○ Keep working on the user stories assigned to me

● What are the hurdles?

○ none

Victor Ramos

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going over the final changes for this sprint.

● What is planned to be done until the next scrum meeting?

○ Keep looking for possible implementations and changes.

● What are the hurdles?

○ n/a.

Hector Ramirez

● How many hours did I work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Search is simi working, currently search results are not live, requiring manual editing of json file

● What is planned to be done until the next scrum meeting?

○ Start working on updating Algolia indexes live when data in firestore changes. ● What are the hurdles?

○ Current Rect knowledge and Current app design.

==================================================================== CAPSTONE 1:

Peter Duarte

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Looked at project development environment

○ Reviewed PEM App Material

○ Looked over end conditions for project

● What is planned to be done until the next scrum meeting?

○ Continue Udemy course on React Native

○ Continue to look over project development environment

● What are the hurdles?

○ None

Athenna Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Continued JavaScript Review

● What is planned to be done until the next scrum meeting?

○ Review Udemy course on React Native

○ Review Javascript

○ Looked over end conditions for project

● What are the hurdles?

○ None at the moment

Kelvin Gonzalez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get familiar with ReactNative on udemy.com

○ Continued to familiarize myself with PEM documentation

● What is planned to be done until the next scrum meeting?

○ Continue getting familiar with the tools and organization of the project ○ Continue to review (project) environment development

○ Familiarize myself with the end stage of the project

● What are the hurdles?

○ None

Nilda Chery

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuation of learning on Javascript

○ Reviewed final state of PEM app

● What is planned to be done until the next scrum meeting?

○ Continue learning javascript

○ Continue learning react native

○ Understanding the final state of the PEM app

● What are the hurdles?

○ None

Anabel Perez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued Udemy course on React Native

○ Practice with project’s source code

○ Understand the final state of the app

● What is planned to be done until the next scrum meeting? ○ Continue Udemy course on React Native

○ Review the new code implemented

● What are the hurdles?

○ None

Ana Martinez

● How many hours did I work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finished Javascript course

○ Continued with react native course

● What is planned to be done until the next scrum meeting?

○ Continue with react natvive course

○ Review PEM app material

○ Understand the new implementations

● What are the hurdles?

○ No hurdles encountered yet