Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Pediatric Emergency Medicine App

Team Members: Hector Ramirez, Vanessa Riveros, Victor Ramos, Vanessa Rivero-Serret, Richar Marshall

Product Owner(s): Jean Hannan, Bruce Quinn

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the background, requirements, progress, technologies, and effort put into the development of the fourth version of the Pediatric Emergency Medicine App.

This application will allow doctors, nurses, and other medical staff to have a quick and easy access to vital information for common pediatric emergencies. It will also support account creation, a chatroom for the users, user account settings for handling user profiles, active status, creating calendar events, adding and reviewing certifications, and a full text search. More importantly, the application implements an admin panel for users with administrative privileges to create, modify and/or delete medical information in the app.

Table of Contents

Introduction ……………………………………………………………………………………………………………....…………….....5

Current System ……….……………………………………………………………….………………………………………………..6

Purpose of New System  …………………………………………………………………………….....……………………………. 6

User Stories

Implemented User Stories  ………………………………………….…………………………………………...…………………..7

Pending User Stories  ………………………………………………………………………...………………………………..….. ...7

Project Plan

Hardware and Software Resources  …………………………………………………………..…………………………….…....8

Sprints Plan  ……………………………………………………………..……….…………………………………………………....9

Sprint 1  ………………………………………………………………………………………………………………………..…... 9

Sprint 2  ………………………………………………………………………………………………………………………..…... 9

Sprint 3  …………………………………………………………………………………………………………………………... 10

Sprint 4  …………………………………………………………………………………………………………………………... 10

Sprint 5  …………………………………………………………………………………………………………………………... 11

Sprint 6  …………………………………………………………………………………………………………………………... 11

System Design

Architectural Patterns  ………………………………………………………………………..………………………………..  13

System and Subsystem Decomposition  …………………………………………………………………………….…………... 14

Deployment Diagram  …………………………………………………………………………………………………...…….…...	15

Design Patterns  …………………………………………………………………………………………………………...….…....	22

System Validation  …………………………………………………………………………………………………………………….	16

Glossary  ………………………………………………………………………………………………………………………………….	18

Appendix  ………………………………………………………………………………………………………………………………….	20

Appendix A - UML Diagrams  …………………………………………………………………………………………...……….	20

Appendix B - User Interface Design  ……………………………………………………………………………………....…...	33

Appendix C - Sprint Review Reports  ………………………………………………………………………………..…...……	20

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….………………………………………...……	46

References ……………………………………………………………………………………………………………………...………...	58

# Introduction

The Pediatric Emergency Medicine App, or PEM App, is a smartphone application designed to assist doctors, nurses, and other medical staff in the midst of pediatric emergencies.

This application will offer important content like a vast amount of information on some of the most common pediatric emergencies, other features include a splash screen once the user opens the application, a redesigned login/signup landing page with a forgot password, and a new and refined user interface and user experience throughout the application for both iOS and Android devices. The app will also support profile implementation for users when they create an account or login. In the profile, users will be able to access and edit their personal information, change their active status, review and add new documents, and be able to create new events and save to their device’s calendar. There will also be a chatroom for healthcare providers to communicate with each other, in which they can identify each other by clicking on a specific user’s avatar/profile photo and see their profile. In addition, the application will have an Administration panel, where admin-users could Edit, Create, and Delete Categories content with Medical Information such as Title, Evaluation, Management, Medication, Symptoms and References, it will also allow the upload and removal of images. The Categories’ changes will be displayed throughout the application. Finally, there will be a search area easily accessible from the Home Page (Categories Screen) using the search icon, for the user to look up a specific medical condition.

The PEM App was made possible with React Native, This allowed for the application to be compatible with both Android and iOS devices without having to develop for both separately. React Native is also very robust when it comes to libraries, and some were used to enable the features of this application to work at their best. Firebase was also used to manage the data that will be stored for profile info, medical certifications, medical information under the categories content, and to handle the user accounts and all their operations (account creation, signing in and out, etc.)

## Current System

Currently, users can navigate around the app through the categories and find conditions they’d like to know more about, they can search for conditions, they can create and sign into accounts, they can use the chatroom to send messages and share information with their colleagues, and they can keep track of their continuing medical education certifications.

The application works for both Android and iOS devices while satisfying the requirements the product owner asked to be in this application

Those requirements include:

●        A new splash screen once the user opens the application.

●        A friendly sign up screen with a ‘Forgot password’ option.

●        A new and refined user interface and user experience throughout the application for iOS and Android devices.

●        A profile implementation for users who create an account.

●        A calendar screen where users are able to create events and save them to their device’s calendar.

●        A chat screen where users can create global chats around certain topics or create private chats with one or more online users.

- Removal of user from all private chats once the user logs out so that information sent in the chat is not available forever.

●        Implementation of Administrator panel to Edit, Create and Delete Categories with Medical information.

●        A screen that lists documents and certifications in the user profile where the user can also add and remove documents.

- A search bar that can be used to search across content on the application to quickly and easily find information.

## Purpose of New System

The Pediatric Emergency Medicine App is in its fourth phase. The purpose of the new system is to improve the application by working on its performance, implementing new features such as, new UI/UX experience, profile integration with certification documents management, improvements in the chat and search features, fixing uploading issues and testing for usability and accessibility.

# User Stories

The following details the user stories that have been successfully implemented, as well as some stories that should be implemented in the future.

## Implemented User Stories:

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- User Story #3: As a user, I want to be reminded with a disclaimer on the chat to remind users not to violate HIPPA rules.

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

- User Story #5: As a user, I would like to be able to reset my password with a forgot password link/button.

- User Story #6: As a user I would like to view the images of certifications I uploaded to the app as well as edit or remove them.

- User Story #7: As a user, I would like to see a more appropriate loading screen.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #9: As a user, I would not like to have FB login.

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #14: As a user, I want to be moved to an expanded view when I click a search result in the search screen.

- User Story #15:As a user, I want to be able to manage my private chats so I can delete chats that I created and remove users to my private chats.

- User Story #16: As a user, I would like to know who is online on the app and what their status is.

- User Story #20: As a user, I would like to remove users from chats when they logout.

## Pending User Stories

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- User Story #12:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

- User Story #13: As a user, I would like to have a functional edit button for each of CME.

- User Story #17: As a user, I would like to be able to add more users to my already existing private chat.

- User Story #18: As a user, I would like to see the PEM logo and logo name somewhere on the homescreen and not only during log in.

- User Story #19: As a use, I would like for the add CME feature to have the option to upload pdf as well as the image.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Source Code Editor

Visual Studio Code, Atom.

Phones and Emulators

- Phones.

- IOS iPhone 7, iPhone X , XR, 12 Mini.

- Samsung Galaxy

Emulator

- Android Studio

- Pixel XL

Database/Storage

Firebase Realtime Database, Firebase Storage, Firestore, and Algolia.

User Authentication

Firebase Authentication.

Version Control

GitHub, git

## Sprints Plan

### Sprint 1

- Vanessa Riveros

- User Story #3: As a user, I want to be reminded with a disclaimer on the chat to remind users not to violate HIPPA rules.

- Vanessa Rivero-Serret

- User Story #6: As a user I would like to view the images of certifications I uploaded to the app as well as edit or remove them.

- Richar Marshall

- User Story #5: As a user, I would like to be able to reset my password with a forgot password link/button.

- Victor Ramos

- User Story #7: As a user, I would like to see a more appropriate loading screen.

- Hector Ramirez

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

### Sprint 2

- Vanessa Riveros

- User Story #3: As a user, I want to be reminded with a disclaimer on the chat to remind users not to violate HIPPA rules.

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- Vanessa Rivero-Serret

- User Story #6: As a user I would like to view the images of certifications I uploaded to the app as well as edit or remove them.

- Richar Marshall

- User Story #5: As a user, I would like to be able to reset my password with a forgot password link/button.

- Victor Ramos

- User Story #7: As a user, I would like to see a more appropriate loading screen.

- Hector Ramirez

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

### Sprint 3

- Vanessa Riveros

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- Vanessa Rivero-Serret

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- Richar Marshall

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- Victor Ramos

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- Hector Ramirez

- User Story #14: As a user, I want to be moved to an expanded view when I click a search result in the search screen.

### Sprint 4

- Vanessa Riveros

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- Vanessa Rivero-Serret

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- Richar Marshall

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- Victor Ramos

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- Hector Ramirez

- User Story #14: As a user, I want to be moved to an expanded view when I click a search result in the search screen.

### Sprint 5

- Vanessa Riveros

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- Vanessa Rivero-Serret

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- Richar Marshall

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- Victor Ramos

- User Story #10: As a developer, I would like to get the online status feature working for the chat.

- Hector Ramirez

- User Story #14: As a user, I want to be moved to an expanded view when I click a search result in the search screen.

### Sprint 6

- Vanessa Riveros

- User Story #15: As a user, I want to be able to manage my private chats so I can delete chats that I created and remove users to my private chats.

- Vanessa Rivero-Serret

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- Richar Marshall

- User Story #18: As a user, I would like to see the PEM logo and logo name somewhere on the homescreen and not only during log in.

- Victor Ramos

- User Story #16: As a user, I would like to know who is online on the app and what their status is.

- Hector Ramirez

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The pattern that was used when designing this application was the Client-Server pattern. On the left is a very simple diagram of what this would look like. In it, the Client (in this case, the application running on the user’s device) would request services from the server (the application content, chatroom messages, user profile info, etc.). This was used since it was known that a server would have to be constantly listening for when the client either asks for resources it will need. However, the architecture used in this project slightly expands on the Client-Server model. This is due to the fact that the server not only provides resources, but it also handles events like user account creation, secure log in, logout, profile generation and management, messages being sent and received in the chatroom, and user CME certification additions. These events will cause the server to make slight changes to the database in response, as well as serve the content. In addition, the whole application uses redux to manage the application states, logic and maintain the entire application in a single immutable state tree (object), which can't be changed directly. Only through the use of reducers and actions. Furthermore, it integrates redux-thunk to create http requests by using the api middleware to make asynchronous calls to the server and redux-store.

## System and Subsystem Decomposition

Here, we will go into detail about the system and subsystem deposition. We will explain how the application is structured. The application is divided in 5 main folders: views, components, constants, context and function. The views are what the user interacts with also known as the User Interface, the components are the models that permit the reuse of such components within the application, the constants are the configuration files that stay the same through their use within the app, the context is where all the handling between the views and the functions happen and lastly the functions are the Google Cloud functions that handle the user creation and auth process.

This application is then broken down into the following folders: assets, backend, components, constant, data, models, navigation, screens, store and utilities. The assets folder contains the fonts and the splash screen, the backend contains only one file where most of the details regarding Firebase are handled. The user never interacts with what’s in this folder directly. Rather, certain screens the user can interact with will send information to this file for it to handle. Components are the actual category and subcategory tiles the user can press. The Constant folder is where all the colors are stored. If you want to change a color throughout the entire application, just change it there and it will change automatically without having to go one by one. Data is where the specific information mentioned for the pressable tiles lies. The model’s folder is where you can change the Category Content throughout the entire application. The navigation is the navigation of the application. The screens are all the different screens throughout the application. The store folder is the structure of the admin portal and how the information is handled. Lastly, the utilities folder contains a file with the configuration for getting camera permission for users to upload a photo.

Frontend
The frontend of this application was built using React Native and React Navigation. There are numerous important components that allow the frontend of this application to be fully functional. The main two are the screen files, and the React Navigation navigator. Let’s explain both in detail.

Screens
The screens in this application are mostly represented by React Native classes, but some are implemented using react hooks. These screens are what the user will be seeing whenever they navigate across the application. These screens are being exported so that the navigator can import them. We will talk about this next.

Navigator
The navigator is what’s being used to allow the navigation between screens. One of the navigators used is called a “stack navigator”. It is given this name because all the screens the user visits are pushed onto a stack. Another navigator used is the “drawer navigator”, which implements a side menu, allowing the user to navigate to other screens in the app more easily. Next, there is the bottom tab navigator which includes a tab bar on the bottom of the screen that lets you transition between different routes. Finally, the main navigator is the “switch navigator”, which helps switch from one navigator to the other. This is very useful when a user chooses to logout of the app and needs to be redirected to the Login screen from any other screen and no back button should be visible, the purpose is to only ever show one screen at a time.

Backend
The backend of this application runs entirely on Firebase with the help of Algolia for the text search. Firebase is what’s managing all the user accounts, tracking the logged users, the chatroom, CME, profile, and it’s where all the static subcategory content is held. Most of the screens are involved with Firebase in some way, whether it’s to check if the user has logged in to their account or if it’s to pull the correct subcategory content from Firebase Realtime Database. In this case, the way it works is that screens will send a request for whatever they need to Firebase. From there, the data is returned asynchronously to the screen. Because it’s returned asynchronously, some screens use their state to manage whether the data has been returned or not. This is how the subcategory content screen is able to say “Loading…” until the data is returned. To implement the search feature there are two cloud functions that update the changes in Firebase into Algolia. Algolia creates an index of the content and returns results for any of the search queries.

## Deployment Diagram

## Design Patterns

Figure 1: Class Diagram (Whole Project)

Figure 2: Use Case Diagram (Whole Project)

# System Validation

| Test Case ID | PEM-Chat Session |
| --- | --- |
| Purpose | To guarantee that the user is removed from all private chats when they logout. |
| Preconditions | Users are a part of one or more private chats. |
| Expected Results | When a user logs out, they are removed from all private chats in the firebase. |
| Actual Results | Users are removed from all private chats on logout. |
| Status | Pass |

| Test Case ID | PEM-Chat Management |
| --- | --- |
| Purpose | To test all functionality of chat management. |
| Preconditions | Users are logged in and there are one or more online users. |
| Expected Results | Users can create a global chat or private chat and send messages in real time. The user can also view chat details to remove users from chat or delete chat all together. |
| Actual Results | Chat is created successfully in firestore and messages are sent in real time. When a chat is deleted, all the messages are deleted as well in firestore. |
| Status | Pass |

| Test Case ID | PEM - MyDocs certification screen |
| --- | --- |
| Purpose | Make sure the user can access the form, submit properly, upload to firebase, and view list in expiration order on the CME screen. |
| Preconditions | User attempts to open the form, fill out the form, and submit. |
| Expected Results | The user is able submit successfully and is able to view the certification cards with their name, expiration, and image displayed. The cards are in the ascending order from oldest to newest. |
| Actual Results | The user is able submit successfully and is able to view the certification cards with their name, expiration, and image displayed. The cards are in the ascending order from oldest to newest. |
| Status | Pass |

| Test Case ID | PEM - Search |
| --- | --- |
| Purpose | To Display text searched on the app. |
| Preconditions | User is logged on, connected to the internet and presses the search icon in the app. |
| Expected Results | The search screen displays all the records on the app. As the user types each letter the screen displays the matches found in the database. |
| Actual Results | The search screen displays all the records on the app. As the user types each letter the screen displays the matches found in the database. |
| Status | Pass |

| Test Case ID | PEM - Online Status |
| --- | --- |
| Purpose | Make sure the users can check their peers online status once logged in into the app. |
| Preconditions | Users need to be able to log in with their own credentials to their account into the app. |
| Expected Results | Users are able to see themselves and other users online under the chat menu. This view should also be available when making a new chat. |
| Actual Results | The list of users is shown for the user’s convenience, allowing them to reach out and create private chats with others. |
| Status | Pass |

| Test Case ID | PEM - Forgot password |
| --- | --- |
| Purpose | Make sure that users can reset their password in case they forget their credentials. |
| Preconditions | Users need to have access to the application. |
| Expected Results | Users should be able to receive a link with instructions on how to reset their passwords. |
| Actual Results | Users received a password reset link. |
| Status | Pass |

# Glossary

- CME: Continuing Medical Education

- PEM: Pediatric Emergency Medicine

# Appendix

## Appendix A - UML Diagrams

Use Case Diagram (Vanessa Riveros’s Contribution)

Sequence Diagram (Vanessa Riveros’s Contribution)

Class Diagram (Vanessa Riveros’s Contribution)

Use Case Diagram (Vanessa Rivero-Serret Contribution)

Sequence Diagram (Vanessa Rivero-Serret Contribution)

Class Diagram (Vanessa Rivero-Serret Contribution)

Use Case Diagram (Victor Ramos Contribution)

Sequence Diagram (Victor Ramos Contribution)

Class Diagram (Victor Ramos Contribution)

Use Case Diagram (Richar Marshall Contribution)

Sequence Diagram (Richar Marshall  Contribution)

Class Diagram (Richar Marshall  Contribution)

Use Case Diagram (Hector Ramirez’s Contribution)

Sequence Diagram (Hector Ramirez’s Contribution)

Class Diagram (Hector Ramirez’s Contribution)

## Appendix B - User Interface Design

Application UI

Loading screen, Login, Sign up, Forgot Password

Categories screen, Subcategories with alphabetical scroll, condition details

Search, Expanded view, Highlighted match

Chat list, Create global chat, Create private chat, Online users, Messaging, Chat details

Profile, Edit profile, Add calendar event

Save event, Calendar

Android DatePicker, iOS DatePicker, Add document, List sorted certifications

Admin panel, List subcategories, Edit

## Appendix C - Sprint Review Reports

Sprint 1

1/19/2021 - 2/02/2021

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- n/a

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- User Story #2: As a user, I want to have a start and end session so that messages will be deleted after a session.

- User Story #3: As a user, I want to be reminded with a disclaimer on the chat to remind users not to violate HIPPA rules.

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

- User Story #5: As a user, I would like to be able to reset my password with a forgot password link/button.

- User Story #6: As a user I would like to view the images of certifications I uploaded to the app as well as edit or remove them.

- User Story #7: As a user, I would like to see a more appropriate loading screen.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #9: As a user, I would not like to have FB login.

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

Sprint 2

2/02/2021 - 2/16/2021
Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #5: As a user, I would like to be able to reset my password with a forgot password link/button.

- User Story #3: As a user, I want to be reminded with a disclaimer on the chat to remind users not to violate HIPPA rules.

- User Story #6: As a user I would like to view the images of certifications I uploaded to the app as well as edit or remove them.

- User Story #9: As a user, I would not like to have FB login.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- User Story #2: As a user, I want to have a start and end session so that messages will be deleted after a session.

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

- User Story #7: As a user, I would like to see a more appropriate loading screen.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- User Story #11[new]: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #12[new]:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

Sprint 3

2/16/2021 - 3/02/2021

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #7: As a user, I would like to see a more appropriate loading screen.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- User Story #2: As a user, I want to have a start and end session so that messages will be deleted after a session.

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- User Story #11[new]: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #12[new]:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

Sprint 4

3/02/2021 - 03/16/2021

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #4: As a user, I would like to have a functional search bar where I can search against the content of the app.

- User Story #14: As a user, I want to be moved to an expanded view when I click a search result in the search screen.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

- User Story #2: As a user, I want to have a start and end session so that messages will be deleted after a session.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #12:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- User Story #15: As a user, I want to be able to manage my private chats so I can delete chats that I created, add/remove users to my private chats, and view which users are included in my private chat.

Sprint 5

03/16/2021 - 04/02/2021

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #1: As a user, I want to be able to create a group message or privately message another user.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2: As a user, I want to have a start and end session so that messages will be deleted after a session.

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #10: As a developer, I would like to get more information about how to get started with the test flight.

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #12:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- User Story #15: As a user, I want to be able to manage my private chats so I can delete chats that I created, add/remove users to my private chats, and view which users are included in my private chat.

- User Story #16: As a user, I would like to know who is online on the app and what their status is.

Sprint 6

04/02/2021 - 04/11/2021

Attendees: Vanessa Riveros, Vanessa Rivero-Serret, Kelvin Gonzalez, Richar Marshall, Hector Ramirez, Victor Ramos, Peter Duarte, Ana Martinez, Athenna Martinez, Anabel Perez, Nilda Chery.

Start time: 8:45 pm

End time: 9:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #8:  As a user, I would like to have alphabetical scrolling on sub categories screen to easily navigate and find a category.

- User Story #15: As a user, I want to be able to manage my private chats so I can delete chats that I created and remove users to my private chats.

- User Story #11: As a user I would like to view the CME in descending/ascending order based on expiration date.

- User Story #16: As a user, I would like to know who is online on the app and what their status is.

- User Story #20: As a user, I would like to remove users from chats when they logout.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #12:  As a user I would like a Q&A section (like amazon)  where questions and answers are saved and can be searched on.

- User Story #13: As a user, I would like to have an edit button for each of CME.

- User Story #17: As a user, I would like to be able to add more users to my already existing private chat.

- User Story #18: As a user, I would like to see the PEM logo and logo name somewhere on the homescreen and not only during log in.

- User Story #19: As a use, I would like for the add CME feature to have the option to upload pdf as well as the image.

Appendix D - User Manuals, Installation/Maintenance, Shortcomings/Wishlist

User Manuals

SignUp: When the user opens the application, they will see two buttons: sign up or Login. When the user clicks the Sign up page, they will see a screen where the user can enter their credentials such as name,email, and password. The password must be at least 6 characters for the creation of the account. If not, it will not allow the user to create their account. Once the user clicks on the “Confirm” button, they will be able to login with their new credentials.

Login: In the Login screen, the user will be able to put their credentials to login into the application such as their email and password. The Login button will turn bold once the credentials are successfully inputted. The user will also have the ability to reset password by clicking on the “Forgot Password” button. Once the user logs into their account, they will be redirected to the category screen.

Categories: This screen includes six links to the subcategories. These are: Medical, Surgical, Trauma, Toxicology, Foreign Ingestion, and Emergent Rashes. When clicking on any of these categories, the user is going to find a list of the subcategories which belongs to that specific category.

Subcategories: Inside the subcategory screen the user is going to find a list of all the subcategories for the specific category they pressed. This list is ordered alphabetically and has the same color as the category. Once the user clicks a specific subcategory, it will take him/her to the CatContentScreen.

CatContentScreen: This screen displays the subcategories’ information including title, evaluation, medication, management. symptoms, references and images, every section can be clicked to expand on information.

Search: When the user enters the search category, it will open up a screen with a search bar in it. After entering a search term, the application will display the subcategories which contain that specific term. These will be direct links to those specific subcategories. If the term the user enters is not part of any subcategory’s title, the screen will remain blank. If the user doesn’t enter a term at all, and simply clicks the search button, all subcategories will be displayed.

Chatroom: when the user clicks on the chat tab of the bottom navigation, they will see the list of global and private chats. To create a new chat, the user can click on the ‘Add’ icon at the top right which will open up a dialog to pick between a global chat and a private chat. A global chat is a chat centered around a topic and can be accessed by all users. A private chat is a chat between two or more online users. Once the chat is created, they will be redirected into the chat where they can start sending messages. At the top right of each chat there is an ‘Info’ icon. When clicked, the user can see the chat details. If the user is the owner of a chat, they will be able to manage the participants of the chat or delete the entire chat.

Profile: The profile screen allows users to review personal information like name, job title, email, phone numbers, profile photo and set the user’s active status. From here, you have several options, you can proceed to the Edit Profile Screen, in which users can edit the data being displayed in the profile, you can go to the Calendar Screen, or you can access the CME screen.

Calendar Screen: In this screen, users can create events with details such as event title, event notes, choose a start date and end date, an alert message will appear displaying event summary when the “Save changes” button is pressed, the event will be saved to the user device’s calendar, and an alert message for confirmation that the event was successfully saved will show up.

CME: In the CME tracker, the user can enter the name of the certificate select date of expiration, and choose the image. If the expiration date is earlier than the rest of the certifications, it will be listed on the top of the list. The selection for date user interface is different on both platforms but they both have the same functionality.

Admin Panel: The Admin panel is composed out of 3 different screens. The first one is the AdminCategoriesScreen which is the same as the Categories Screen, except for the Admin mode active label. This screen is followed by the AdminSubCategoriesScreen which navigates to the EditCatContentScreen depending on the functionality and Category selected. This includes Edit, Delete and Add of Medical information, The last screen is the EditCatContentScreen, which depending on the selected functionality it will render the right feature. This screen integrates text input boxes for title, evaluation, medication, management, symptoms, references and removal and upload of images. Furthermore, through the AdminSubCategoriesScreen you can access the CatContentScreen to see how the data was updated or created.

Installation/Maintenance

STEP 1:

Prior to installing

- Make sure you have an IDE available. Visual Studio Code is highly recommended, as it is free and has a built-in terminal, which we will be using.

- Make sure you have Git installed, so you can run git clone.

- Make sure you have Node.js installed. If you don’t have it, you can find it here: https://nodejs.org/en/

- Make sure you have an Android emulator available. If you don’t, the Android Studio is recommended. Visit https://developer.android.com/studio to download the free version.

- If you are a Mac user, you can use the Xcode simulator for running IOS devices. The only requirement is to have Xcode installed in your computer, which you can download from the Mac App Store.

- Alternatively, instead of using an emulator, you can also download the Expo App to run the app directly on your own device, Android or IOS.

- Make sure you have the Expo CLI installed. To do this, simply open your terminal and run npm install expo-cli --global.

Note: If using a Mac, run sudo npm install expo-cli --global.

STEP 2:

Getting set up and cloning the project

- Open Visual Studio and press Ctrl+` (that’s the backtick key. It should be above your Tab key and to the left of your 1 key). This will open up Visual Studio Code’s built-in terminal.

- Use cd <directory> to navigate to the directory where you plan to clone the project and run npm install expo-cli --global to install the expo CLI.

Note: If using a Mac, run sudo npm install expo-cli --global.

- Run git clone https://github.com/Pem-Med/pem-app.git  in the same directory where you ran Step 3.

STEP 3:

CONFIGURING FIREBASE (PART 1)

Setting up Firebase

- Go to www.firebase.google.com and utilize the following credentials below to login into the pre-existing firebase account that was created.

Email: pemmedapp@gmail.com

Password: (found in credentials folder, ask your teammates where to find it)

- Once that’s done, click “Go to console” in the upper right corner.

- Open Visual Studio Code and in it, click “File” → “Open Folder”, and then open the directory created when you completed Step 4 in the “Getting set up” section (it should be called PediatricEmergencyApp).

- You will need to create a firebaseConfig.js file and put the following firebase config keys as shown below: (this is also found in credentials folder of google drive)

const config = {

apiKey: "AIzaSyB9-PR4nCk8T6nNtqvnMhYFLyxr7ZLXJV8",

authDomain: "med-app-519aa.firebaseapp.com",

databaseURL: "https://med-app-519aa.firebaseio.com",

projectId: "med-app-519aa",

storageBucket: "med-app-519aa.appspot.com",

messagingSenderId: "692901117220",

appId: "1:692901117220:web:b507bd72c70400551587b1"

}

export default config

There is no need to delete this file or erase the keys when uploading to master because in “.gitignore” it      will ignore this file and not upload it. Please do not share these keys with anyone.

- Place this file in the root directory of the project. Ex:  pem-app/firebaseConfig.js

- In the credentials folder of google drive, you will also find algoliaConfig.js. Place this file in the root directory of the project folder. Ex: pem-app/algoliaConfig.js

- Optionally, press Alt+Shift+F to format.

- Save your changes and in the Firebase window from Step 8, click “Continue to console”.

STEP 4:

If you downloaded Android Studio (if you didn’t, open your available Android emulator and go to “Running the project” section)

- Open Android Studio.

- Select the “Configure” option on the right-bottom corner and select “AVD Manager” from the list of options.

- Click on the “+ Create Virtual Device” button at the bottom of the screen, and then choose the device you would like to install.

- Click “Next”.

- Choose a system image or leave the default and click “Next”.

- Leave current settings and click “Finish”.

- Once installation is complete, double click the device to start it up.

STEP 5:

Running the project

- Go to Visual Studio Code, and in the terminal, run npm install. This will ensure you have all the packages needed for the application to work.

- Once that finishes, make sure you have an Android emulator running, whether it be Android Studio or otherwise.

- Run expo start --android. This will install the Expo client on your running emulator and start the project.

- If using the Xcode simulator for Mac, run expo start –-ios.

- If using a physical Android phone, open the expo app and scan the barcode on the terminal.

- If using an Iphone, open your camera and scan the barcode, this should open the expo app and start up the app.

Congratulations!

The Pediatric Emergency Medicine App is all set and ready to go!

ShortComings/Wishlist

- Need to implement the “Edit” button to give users the capability to edit certification cards on the CME screen.

- Have the capability to upload PDF files in the CME screen feature.

- Future developers are to create a website version for admin roles only so that admins can easily upload information from a PC.

- Add PEM logo on the main home screens.

- Remove black gap on the category screen.

- Have a Q&A section where questions and answers are saved and could be searched on.

- Add functionality to add a user button in the chat details screen.

- Make the UI responsive to look good on different screen sizes and resolutions.

# References

Expo:
https://docs.expo.io/

React Native:

https://reactnative.dev/docs/getting-started

Android Studio:

https://developer.android.com/studio

Firebase:

https://console.firebase.google.com

Redux:

https://redux.js.org/