Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

AMPATH Network Services and User Interface Design Project

Team Members: Anthony Cardona, Carolina Camarda, Ignacio Guzman

Product Owner: Vasilka Chergarova

Mentor: Jeronimo Bezerra

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2020 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents and explains the network monitoring services and user interface tools of the AMPATH project. This project’s objective is to manage network topologies through the Kytos web UI. Through the UI of the application network operators can  view statuses of circuits, create new circuits, modify existing circuits, and delete circuits.

Table of Contents

Introduction	6

Current System	6

Purpose of New System	6

User Stories	7

Implemented User Stories	7

Pending User Stories	8

Project Plan	8

Hardware and Software Resources	9

Sprints Plan	10

Sprint 1	10

Sprint 2	10

Sprint 3	11

Sprint 4	11

Sprint 5	12

Sprint 6	12

Sprint 7	13

Sprint 8	13

System Design	14

Architectural Patterns	14

System and Subsystem Decomposition	14

Deployment Diagram	14

Design Patterns	15

System Validation	16

Display all Connection Table	16

Create Connection Test Case	17

Check Availability of Endpoint Before Creating Connection	19

Display Error Messages Encountered While Trying to Create connection	20

Glossary	21

Appendix	23

Appendix A - UML Diagrams	23

Sequence Diagram	23

Use Case Diagram	25

Class Diagram	25

Appendix B - User Interface Design	27

Appendix C Sprint Review Reports	29

Sprint 1	29

Sprint 2	31

Sprint 3	32

Sprint 4	34

Sprint 5	35

Sprint 6	36

Sprint 7	38

Sprint 8	39

Appendix D - User Manual, Installation Guide, and Wishlist	40

User Manual	40

Installation Guide	46

Wishlist	54

References	55

# Introduction

## Current System

The original Kytos MEF_Eline NApp was designed to allow network engineers to easily create and manage network connections. The NApp was experimental and had not been maintained causing its functionality to have some defects creating connections. Although many of the APIs that could be used to manage these network connections were already made, they had not been implemented in the UI.

## Purpose of New System

For the new system, our product owner desired the following functionality:

- Fix the broken functionality to create network connections

- Notify the user of the network connection request

- Create a custom component to view all circuits

- Create functionality to better manage the network connections

# User Stories

This section covers both the implemented and pending user stories.

## Implemented User Stories

- Story001:

  - As an engineer I want to fork the project so the team can begin to collaborate.

- Story002:

  - As an engineer I want to Set up the environment so that new features can be implemented to the project.

- Story003:

  - As an engineer i want to set up the database so we can populate data into the application.

- Story004:

  - As an engineer I want to create a superuser on my local environment to familiarize myself with the application.

- Story005:

  - As an engineer I want to have a scrum board to track project progress.

- Story006:

  - As an engineer I want to watch tutorials to build and learn how to make a NApp to understand the project

- Story007:

  - Read documentation for Kytos SDN platform to understand current functionality of the project.

- Story008:

  - As an engineer I want to set up the dev environment to start collaborating on the Kytos project

- Story009:

  - As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story012:

  - As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

- Story015:

  - As a network operator user, I want the Kytos E-Line EVC UI to confirm the EVC was requested AND enabled

- Story016:

  - As a network operator user, I want to see any error on the requests I sent as well as returned errors from the controller so that I can have a clear view about the system status.

- Story017:

  - As a network operator user, I want the Kytos E-Line EVC UI to show all current EVCs installed

- User Story 22

  - As a user, I want video recordings of the new functionality that has been added to the Kytos E Line NApp and its corresponding documentation.

## Pending User Stories

There were some user stories that were incomplete by the end of this project.

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story013:

  - As a network operator user, I want to create a Kytos E-Line EVC using the UI where I select the primary and optionally the backup paths OR

- Story014:

  - As a network operator user, I want to create a Kytos E-Line EVC using the UI where Kytos suggests a path (leveraging the Kytos Pathfinder application)

- Story018:

  - As a network operator user, I want to search EVCs by name, UNI, tag value, node, NNI, status (enabled, disabled, inactive, active) or all of them so that I can have a clear view about requested/provisioned EVCs.

- Story019:

  - As a network operator user, I want to use the Kytos E-Line EVC UI to disable one or more EVCs

- Story020:

  - As a network operator user, I want to use the Kytos E-Line EVC UI to disable one or more EVCs

- Story021:

  - As a network operator user, I want to use the Kytos E-Line EVC UI to edit any EVC’s parameter

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project

## Hardware and Software Resources

Hardware and software requirements were very liberal, and allowed developers liberty to use their preferred devices, IDEs, and/or editors. Minimum requirements are available in the table below.

| Hardware (Minimum) |  |
| --- | --- |
| CPU | 1.6 GHz processor |
| Memory | 1 GB of RAM |
| Platforms | Linux(16.10 or greater) |
| Additional Compatibility Requirements | Python 3.6 or higher |

Table 1- List of hardware requirements

The following table describes the software used for development of this system.

| Software |  |
| --- | --- |
| Kytos | SDN platform, to create and deploy NApps |
| Mininet | Network emulator to create topologies |
| Pycharm/ Visual Studio Code | IDE used for development |
| Postman | Application to test REST API responses |
| Github | Repository for version control |
| Firefox/Chrome | Browser for testing |

Table 2- List of software requirements

## Sprints Plan

This section contains a summary of the work done for each sprint.

### Sprint 1

During Sprint 1 we focused on setting up our local environment to pick back up where the previous summer semester senior students left off.

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story001:

  - As an engineer I want to fork the project so the team can begin to collaborate.

- Story002:

  - As an engineer I want to Set up the environment so that new features can be implemented to the project.

- Story003:

  - As an engineer i want to set up the database so we can populate data into the application.

- Story004:

  - As an engineer I want to create a superuser on my local environment to familiarize myself with the application.

- Story005:

  - As an engineer I want to have a scrum board to track project progress.

- Story006:

  - As an engineer I want to watch tutorials to build and learn how to make a NApp to understand the project

- Story007:

  - Read documentation for Kytos SDN platform to understand current functionality of the project.

- Story008:

  - As an engineer I want to set up the dev environment to start collaborating on the Kytos project

### Sprint 2

During Sprint 2 we focused on learning the Kytos application and begin development of new

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story009:

  - As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

### Sprint 3

During Sprint 3 we focused on continuing to learn the Kytos application and continued the development of new features

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story009:

  - As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

### Sprint 4

During Sprint 4 we collaborated with the kytos developers to help update documentation and developed new functionality

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story009:

  - As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012:

  - As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

### Sprint 5

During Sprint 5 we focused on using the collection of given APIs to develop additional functionality of the Kytos UI

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012:

  - As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

### Sprint 6

During Sprint 6 we focused on continuing to learn the Kytos application and continued the development of new features

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story017:

  - As a network operator user, I want the Kytos E-Line EVC UI to show all current EVCs installed

### Sprint 7

During Sprint 7 we focused on continuing to learn the Kytos application and continued the development of new features

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- Story010:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011:

  - As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story015:

  - As a network operator user, I want the Kytos E-Line EVC UI to confirm the EVC was requested AND enabled

- Story016:

  - As a network operator user, I want to see any error on the requests I sent as well as returned errors from the controller so that I can have a clear view about the system status.

### Sprint 8

During Sprint 8 we finalized all documentations and presentations and created demonstrational and informational videos on the final project

The product owner requested the following user stories to be completed this sprint. They are ordered by priority:

- User Story 22

-        As a user, I want video recordings of the new functionality that has been added to the Kytos E Line NApp and its corresponding documentation.

# System Design

This section goes over the design of the system.

## Architectural Patterns

Kytos of_core uses a Client Server architecture. The client being the web UI, or anything else that may access the system using the REST API. The server is the of_core module hosted by Kytos. This can be pictured in figure 2.

Figure 1- Client Server Architecture of Kytos

## System and Subsystem Decomposition

The two major subsystems of the system are Kytos of_core, which is the core logic, and the Web UI, which provides an interface for regular users to interact with the business logic.

## Deployment Diagram

The system is deployed as a client web UI, with Kytos being hosted on a server that has all of the Kytos NApps, including Kytos of_core. This can be seen in figure 3.

Figure 2- Deployment Diagram of Kytos

## Design Patterns

For our system we applied the strategy, facade, and singleton patterns. The main class implements the singleton and facade patterns. As a facade, it exposes the functionality of the system as REST Endpoints, and provides event listeners for Kytos. It is a singleton, because it hosts the logic of the system.  The ﬁlter class implements the strategy pattern. At run time the algorithm used by the ﬁlter is deﬁned. Strategy is used by the Filter class, where we can deﬁne a ﬁlter function at runtime. Facade is used by the Main class. It exposes the functionality of the system as a set of REST endpoints.

# System Validation

In this section, the below test cases used for testing the newly added functionality.

## Display all Connection Table

This section presents the test cases done for validating that all the connections will display on the Kytos E Line web UI.

- Purpose

- To test that all connections are listed correctly

- Requirements

- Kytos development environment is activated

- There exists at least 1 connection

- Postman application is open

- Input

- On Postman we will be requesting a get request to endpoint http://0.0.0.0:8181/api/kytos/mef_eline/v2/evc which will return a list of connections

- On the Kytos E Line UI click on the “List installed EVC” button

- Expected Output

- A table will display on the web UI listing the following information for each connection

  - Connection Name

  - UNIs as EndPointA/EndpointZ

  - Tag values for EndpointA and EndpointZ

  - Boolean displaying when a connection is enabled

  - Boolean displaying when a connection is Active

- Status

- Pass

Figure 3- Connection Table Test Case

## Create Connection Test Case

This section presents the test cases done for validating when a connection is successfully created through the Kytos E Line web UI.

- Purpose

- To test that connections are successfully created

- Setup

- Kytos development environment is activated

- Mininet topology is running

- The Kytos E line NApp is open

- Input

- All required fields are input and unique tag values are input for each endpoint

  - Circuit Name

  - First Endpoint

  - Last Endpoint

  - Tag Type (1)

  - Tag Value (unique)

- Expected Output

- A notification at the bottom of the page should display stating that the connection was successfully created with its corresponding connection ID

- Status

- Pass

Figure 4- Create Connection Test Case

## Check Availability of Endpoint Before Creating Connection

This section presents the negative test cases done for validating when attempting to create a connection with a tag that is already in use by a UNI

- Purpose

- To test notification displaying when a UNI and its tag are already in use

- Setup

- Kytos development environment is activated

- Mininet topology is running

- The Kytos E line NApp is open

- Input

- All required fields are input and existing tag values are input for its respective endpoint

  - Circuit Name

  - First Endpoint

  - Last Endpoint

  - Tag Type (1)

  - Tag Value (Tag value that is already being used for First Endpoint/ Last First Endpoint)

- Expected Output

- A notification at the bottom of the page should display stating the endpoint is in use and its corresponding tag value

- Status

- Pass

Figure 5- Unavailable UNI tag Test Case

## Display Error Messages Encountered While Trying to Create connection

This section presents the negative test cases done for validating when attempting to create a connection with an invalid input

- Purpose

- To test notification are displaying when a connection was not created after requesting its activation

- Setup

- Kytos development environment is activated

- Mininet topology is running

- The Kytos E line NApp is open

- Input

- Some required fields are input incorrectly

  - Circuit Name

  - First Endpoint (incorrect)

  - Last Endpoint (incorrect)

  - Tag Type (value other than 1/ non-numeric value)

  - Tag Value (Non-numeric value )

- Expected Output

- A notification at the bottom of the page should display stating the error caused by the invalid input

- Status

- Pass

Figure 6,7, and 8- Display errors on invalid connection input Test Case

# Glossary

The following are terms used throughout the final project documentation.

Kytos A software designed network controller that uses OpenFlow protocols

Network Multiple devices that communicate with one another usually through communication protocols

Software Defined Network (SDN) an approach to network management that enables dynamic, programmatically efficient network configuration in order to improve network performance and monitoring

Network Application (NApp) Optional components for Kytos, which are used to extend functionality for Kytos

OpenFlow Communication protocol for accessing and modifying the forwarding plane of a switch or router

Metro-Ethernet Forum (MEF) is an industry forum leading the development of a global federation of network, cloud, and technology providers

Ethernet virtual connection (EVC) an association between two or more user network interfaces that identifies a point-to-point or multipoint-to-multipoint path within the service provider network

Endpoint a remote computing device that communicates back and forth with a network to which it is connected

User–Network Interface (UNI) is a demarcation point between the responsibility of the service provider and the responsibility of the subscriber.

# Appendix

## Appendix A - UML Diagrams

This section contains the UML diagrams generated for this system.

### Sequence Diagram

Figure 9A - Kytos UI  sequence Diagram by Anthony Cardona

Figure 9B - Kytos UI Diagram by  Ignacio Guzman

### Use Case Diagram

Figure 9C - E Line Use Case diagram  by Anthony Cardona

### Class Diagram

Figure 9D – Class diagram  by Carolina Camarda

## Appendix B - User Interface Design

This section contains reference images for the user interface.

Figure 10 - User Interface for the Kytos Web UI without topology

Figure 11- User Interface for the Kytos Web UI with topology

Figure 12- Kytos Web UI with Notification

Figure 13- Kytos web UI with connection table

## Appendix C Sprint Review Reports

This section contains the sprints reviews and retrospectives.

### Sprint 1

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 9:20 pm

End time: 10:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Story001: As an engineer I want to fork the project so the team can begin to collaborate.

- Story002: As an engineer I want to Set up the environment so that new features can be implemented to the project.

- Story003: As an engineer i want to set up the database so we can populate data into the application.

- Story004: As an engineer I want to create a superuser on my local environment to familiarize myself with the application.

- Story005: As an engineer I want to have a scrum board to track project progress.

- Story006: As an engineer I want to watch tutorials to build and learn how to make a NApp to understand the project

- Story007: Read documentation for Kytos SDN platform to understand current functionality of the project.

- Story008: As an engineer I want to set up the dev environment to start collaborating on the Kytos project

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Note: Our team began to work on a new application as there were no new features that the POs wanted to add to the existing application. New stories were added halfway through the sprint so they are now added to our backlog

- Story009: As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

- Story013: As a network operator user, I want to create a Kytos E-Line EVC using the UI where I select the primary and optionally the backup paths OR

- Story014: As a network operator user, I want to create a Kytos E-Line EVC using the UI where Kytos suggests a path (leveraging the Kytos Pathfinder application)

- Story015: As a network operator user, I want the Kytos E-Line EVC UI to confirm the EVC was requested AND enabled

- Story016: As a network operator user, I want to see any error on the requests I sent as well as returned errors from the controller so that I can have a clear view about the system status.

- Story017: As a network operator user, I want the Kytos E-Line EVC UI to show all current EVCs installed

- Story018: As a network operator user, I want to search EVCs by name, UNI, tag value, node, NNI, status (enabled, disabled, inactive, active) or all of them so that I can have a clear view about requested/provisioned EVCs.

- Story019: As a network operator user, I want to use the Kytos E-Line EVC UI to disable one or more EVCs

- Story020: As a network operator user, I want to use the Kytos E-Line EVC UI to disable one or more EVCs

- Story021: As a network operator user, I want to use the Kytos E-Line EVC UI to edit any EVC’s parameter

Retrospective Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 10:00 pm

End time: 10:20 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No. Our POs changed the project and introduced a new development platform halfway through the sprint. We are currently working on learning how to use the new environment and learning how to create network applications.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the team did a good job on separating the points each day of the sprint and completed the initial set up and tutorial user stories.

- Did each team member work as scheduled?

  - Yes, each team member worked 2 hours per day and collaborated with other team members for a minimum of 30 minutes a day each day.

What went right?

- Meeting Minutes were completed accordingly and initial set up and tutorial user points were completed as well.

How to address the issues in the next sprint?

- How to improve the process?

  - We have to communicate more with POs and focus on asking the right questions.

- How to improve the product?

  - Familiarize ourselves with the new product, development platform and its features.

### Sprint 2

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:00pm

End time: 12:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- None: The team is still learning the framework for the application which limited development. New documentation and resources were provided which should help improve the development of new features

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story009: As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

- How this should be reflected on the user story definition in Mingle:

  - The stories will be moved over to Sprint 3 as they have not been 100% completed yet. Progress will continue to be shared with POs.

Retrospective Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:45pm

End time: 1:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, the team is still learning the new application and over estimated the capacity that could be completed per sprint

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the framework for the project which limited development. New documentation and resources were provided which should improve development of stories

- Did each team member work as scheduled?

  - Yes

What went right?

- Communicated between team members and with POs as well.

- Smooth progress.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to communicate.

- How to improve the product?

  - Keep getting more comfortable with Kytos platform.

### Sprint 3

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:15pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- None: The team is still learning the framework for the application which limited development. New documentation and resources were provided which should help improve the development of new features

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story009: As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

- How this should be reflected on the user story definition in Mingle:

  - The stories will be moved over to Sprint 4 as they have not been 100% completed yet. Progress will continue to be shared with POs daily.

Retrospective Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:45pm

End time: 1:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, the complexity of the new application was underestimated and th e

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the application and the complexity of the new framework and its dependencies is becoming more apparent with further development

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication with the PO which provided us with more documentation and resources to help our progress

How to address the issues in the next sprint?

- How to improve the process?

  - Communicate more with senior developers to aid in the development of these new features

- How to improve the product?

  - Document any new developments

  - Understand and learning the inner workings of the new application

### Sprint 4

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:15pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Story009: As a network operator user, I want to create a Kytos E-Line Ethernet Virtual Circuit (EVC) using the Kytos Web User Interface (UI)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story012: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

- How this should be reflected on the user story definition in Mingle:

  - The stories will be moved over to Sprint 4 as they have not been 100% completed yet. Progress will continue to be shared with POs daily.

Retrospective Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:45pm

End time: 1:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we are still learning the application and some stories are being backlogged

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the application and the complexity of the new framework and its dependencies is becoming more apparent with further development

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication with the PO which provided us with more documentation and resources to help our progress

How to address the issues in the next sprint?

- How to improve the process?

  - Give feedback for outdated documentation

  - Communicate more with senior developers to aid in the development of these new features

- How to improve the product?

  - Document any new developments

  - Understand and learning the inner workings of the new application

### Sprint 5

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:15pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Story012: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- How this should be reflected on the user story definition in Mingle:

- The stories will be moved over to Sprint 4 as they have not been 100% completed yet. Progress will continue to be shared with POs daily.

Retrospective Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:45pm

End time: 1:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we are still learning the application and some stories are being backlogged

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the application and the complexity of the new framework and its dependencies is becoming more apparent with further development

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication with the PO which provided us with more documentation and resources to help our progress

How to address the issues in the next sprint?

- How to improve the process?

  - Give feedback for outdated documentation

  - Communicate more with senior developers to aid in the development of these new features

- How to improve the product?

  - Document any new developments

  - Understand and learning the inner workings of the new application

### Sprint 6

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:15pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Story015: As a network operator user, I want the Kytos E-Line EVC UI to confirm the EVC was requested AND enabled

- Story016: As a network operator user, I want to see any error on the requests I sent as well as returned errors from the controller so that I can have a clear view about the system status.

- Story017: As a network operator user, I want the Kytos E-Line EVC UI to show all current EVCs installed

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- How this should be reflected on the user story definition in Mingle:

- The stories will be moved over to Sprint 7 as they have not been 100% completed yet. Progress will continue to be shared with POs daily. Story points must be finished by the end of this Sprint in order to have a complete final presentation.

Retrospective Meeting Minutes:

Attendees: Anthony Cardona, Carolina Camarda, Ignacio Guzman

Start time: 12:45 pm

End time: 1:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we are still learning the application and some stories are being backlogged

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the application and the complexity of the new framework and its dependencies is becoming more apparent with further development

- Did each team member work as scheduled?

  - Yes, everyone completed their daily minimum 2 hour workload

What went right?

- Communication with the PO which provided us with more documentation and resources to help our progress

How to address the issues in the next sprint?

- How to improve the process?

  - Give more feedback for any development problems we run into.

  - Give feedback on outdated documentation.

  - Work more with senior developers to aid development of new features.

- How to improve the product?

  - Keep documenting new developments and communicating with the team.

  - Understand and learn the inner workings of the new application.

### Sprint 7

Review Meeting Minutes:

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:15pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Story015: As a network operator user, I want the Kytos E-Line EVC UI to confirm the EVC was requested AND enabled

- Story016: As a network operator user, I want to see any error on the requests I sent as well as returned errors from the controller so that I can have a clear view about the system status.

- Story017: As a network operator user, I want the Kytos E-Line EVC UI to confirm the availability of the VLAN identifier (integer) before sending the request to the Kytos’s backend

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

Retrospective Meeting Minutes:

Attendees: Anthony Cardona, Carolina Camarda, Ignacio Guzman

Start time: 12:45 pm

End time: 1:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we are still learning the application and some stories are being backlogged

- Did we do a good job estimating the points (time required) for each user story?

  - No, the team is still learning the application and the complexity of the new framework and its dependencies is becoming more apparent with further development

- Did each team member work as scheduled?

  - Yes, everyone completed their daily minimum 2 hour workload

What went right?

- Communication with the PO and mentors, was able to bring in more user stories from the backlog to develop than originally planned.

How to address the issues in the next sprint?

- How to improve the process?

  - Give more feedback for any development problems we run into.

  - Work more with senior developers to aid development of new features.

- How to improve the product?

  - Keep documenting new developments and communicating with the team.

  - Understand and learn the inner workings of the new application.

### Sprint 8

Sprint Review Meeting Minutes

Attendees: Anthony Cardona; Carolina Camarda; Ignacio Guzman

Start time: 12:30pm

End time: 12:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 22: As a user, I want video recordings of the new functionality that has been added to the Kytos E Line NApp and its corresponding documentation.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Story020: As a network operator user, I want to use the Kytos E-Line EVC UI to disable one or more EVCs

- Story011: As a network operator user, I want to create a Kytos E-Line EVC by selecting the User Network Interfaces (UNI) by using a dropdown menu after selecting the EVC’s endpoint

- Story010: As a network operator user, I want to create a Kytos E-Line EVC by selecting the EVC endpoints (nodes or switches) by clicking in the Kytos topology drawing

- How this should be reflected on the user story definition in Mingle:

Sprint Retrospective Meeting Minutes

Attendees: Anthony Cardona, Carolina Camarda, Ignacio Guzman

Start time: 12:45 pm

End time: 1:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, documentation was finalized and completed

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, all work was completed

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication with the PO and mentors, allowed us to document the application

## Appendix D - User Manual, Installation Guide, and Wishlist

### User Manual

This section contains all the necessary steps in create a connection and displaying all connections through the Kytos Web UI

Create a connection

Step 1: Create a topology through Mininet

Figure 14- Mininet command that launches script MyTopo.py to create topology

Step 2: Start Kytos in the foreground.

Figure 15 and 16 - Kytos command to start in foreground

Step 3: Open the Kytos Web UI and navigate to the E Line NApp on the left toolbar.

Figure 17- Kytos Web UI with E Line open on the tool bar

Step 4: Enter all fields input for all fields with valid endpoints from Mininet topology

Figure 18- Notification when connection has been input

Displaying table of all connections

Step 1: Start Kytos in the foreground.

Figure19 and 20- Kytos command to start in foreground

Step 2: Open the Kytos Web UI and navigate to the E Line NApp on the left toolbar.

Figure 21- Kytos Web UI with E Line open on the tool bar

Step 3: Click on “List installed EVC” button

Figure 22- List of all Connections will be displayed on the Kytos Web UI

### Installation Guide

This section contains all the necessary steps in order to successfully run Kytos for the first time on any clean Ubuntu virtual machine.

Kytos requires at least Python 3.6, so in order to use this software please install it into your environment beforehand. Note that an additional step is needed for Ubuntu releases older than 16.10.

Python 3.6 in old Ubuntu releases

If you are using Ubuntu 16.04 or older, you must add a PPA to be able to install Python 3.6 packages. To add this PPA, use the commands:

$ sudo add-apt-repository ppa:deadsnakes/ppa

$ sudo apt-get update

$ sudo apt-get install python3.6

Figure 23 - Entering ppa command for Python 3.6 packages.

Figure 24 - Completed update.

Figure 25 - Entering Python 3.5 installation command.

Required packages

The required Debian/Ubuntu packages can be installed by:

$ sudo apt install python3-pip python3

Figure 26 - Installing python3-pip python3. Note at the bottom the user is prompted to continue by typing in “y”.

To install the latest Kytos from PyPI, make sure that you done all previous steps, then:

$ pip3 install kytos kytos-utils

Figure 27 - Installing Kytos

This will install the Kytos server and client, and also their dependencies, like the python-openflow library.

Create a python environment

Create your environment and name it as you wish, then activate the environment, making sure you are in the directory where you created your environment.

$ python -m venv yourenvname

$ source yourenvname/bin/activate

Figure 28 - Creating a python environment named “test1”.

From this point forward you will find you are inside of your new environment.

The following command is for a necessary upgrade:

$ pip3 install --upgrade pip setuptools wheel

Figure 29 - Performing pip upgrade.

Clone all Kytos Repositories

$ for repo in python-openflow kytos-utils kytos flow_manager mef_eline of_core of_lldp pathfinder storehouse topology; do

$ git clone https://github.com/kytos/${repo}

$ done

Figure 30 - Cloning Kytos repositories. Note that in the image it shows that for this user the repositories were already cloned.

Install Kytos Repositories

$ for repo in python-openflow kytos-utils kytos flow_manager mef_eline of_core of_lldp pathfinder storehouse topology; do

$ cd ${repo}

$ python3 setup.py develop

$ cd ..

$ done

Start Kytos console in foreground mode

$ kytosd -f

Upon starting up Kytos, you will see the following:

Figure 31 - Kytos successfully running in the foreground

### Wishlist

The following is a list of items we would like to be added to the next iteration of the product:

- Have the availability to create EVCs and inputting a primary and optional path

- Leverage the Kytos pathfinder application to suggest connection paths

- Allow the Kytos UI to allow users to disable and delete EVCs

- Allow the Kytos UI to edit EVC parameters

# References

Kytos SDN Platform :: Your network, your rules! Retrieved Dec 3, 2020, from https://kytos.io/