Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/4/2020 5:00 pm

End time: 9/4/2020 5:55 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Tested More parts of the site to get my list ready for back log grooming meeting.

- What is planned to be done until the next scrum meeting?

  - Begin working on my assigned user story. Should have models for application done this weekend.

- What are the hurdles?

  - N/A

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed setting up development environment

  - Thoroughly tested cloned project

- What is planned to be done until the next scrum meeting?

  - Begin working on my assigned user stories, starting with highest rated one (fixing bug involving no jobs retrievable for job searching)

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Familiarize myself with the few parts of the project I wasn’t too acquainted with so that today when we discuss our prioritization I can see where I’m able to apply myself to contributing to our site more. Also, to get a better understanding on which issues and/or features we need to prioritize over others.

- What is planned to be done until the next scrum meeting?

  - It was brought to my attention just now, there is an issue with the company owner when they post a job. This issue allows for any company owner to post a job as a different company owner. This needs to be automated so the company owner is not allowed to post a job as a different person.

  - Also, jobs need to be able to be edited by the company owner. So I plan on working on this feature by applying that job editing form.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested the site in its current state and documented potential user stories for this sprint

  - Created a spreadsheet to prioritize the potential stories for the group

  - Rank the prioritization of user stories

- What is planned to be done until the next scrum meeting?

  - Begin working on my assigned user stories, likely by reviewing the job application process and user profile to see where the disconnect is

- What are the hurdles?

  - N/A