Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/8/2020 6:30 pm

End time: 9/8/2020 7:30 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created models for application and got basic functionality of apply button working.

- What is planned to be done until the next scrum meeting?

  - Work on file uploading for application. Maybe get some basic front end for it as well.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started investigating all bugs/errors for the job search page (this includes the bug previously mentioned with search queries returning empty sets of job posts causing 404 errors

- What is planned to be done until the next scrum meeting?

  - Fix the main 404 error causing bug and other observable bugs on the search page

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I fixed the job post issue where the company owner was able to change the person who is able to post the job. The company owner may now only post a job only under his name.

- What is planned to be done until the next scrum meeting?

  - Going to work on the edit and delete button features for the jobs that are posted in the company owner profile.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on updating User Profile

  - Fixed various typos in User Profile

  - Determined that the Logout button is not in the expected place in the User Profile

  - Determined that the address field in User Profile is not updating when adding a new address

  - Determined that uploading a picture to the User Profile is not working

- What is planned to be done until the next scrum meeting?

  - Look into fixing Logout button location in User Profile (this is also global on the search page etc.)

  - Fix Address field in User Profile

  - Fix Image upload in User Profile

- What are the hurdles?

  - The structure of the User Profile isn’t 100% clear to me yet. Need to spend more time understanding it and potentially working with teammates to resolve some of these issues.