Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/9/2020 5:10 pm

End time: 9/9/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on a page for uploading documents for applications.

- What is planned to be done until the next scrum meeting?

  - Complete the applications page so we can move on to attaching the applications to the rest of the site.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Started investigating the bugs involving the search bars in the search page not appearing and not functioning

- What is planned to be done until the next scrum meeting?

  - Continue and investigating these bugs and start looking into fixing them

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I implemented the edit button for the jobs, so now that jobs are able to be edited.

- What is planned to be done until the next scrum meeting?

  - Add a delete button so that the company owner can delete any job record from the ones they have posted.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wasn't able to spend much time last night working on the project after scrum meeting, but I am still reviewing the User Profile section.

  - Also spent time with team looking in to bug where search bar is not appearing throughout the website and only appearing on the first search page.

- What is planned to be done until the next scrum meeting?

  - Fix uploading image to User Profile

  - Fix adding address in User Profile

  - Continue investigating search bar bug

- What are the hurdles?

  - N/A