Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 8/31/2020 5:00 pm

End time: 8/31/2020 5:45 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 0 – First Scrum

- What was done since the last scrum meeting?

  - First Scrum

- What is planned to be done until the next scrum meeting?

  - I will create a new GitHub Repo with 2 separate branches. One for Development and one for Master.

- What are the hurdles?

  - A lot of useless data needs to be thrown out from the master branch.

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 0 Hours (Started)

- What was done since the last scrum meeting?

  - Regrouped with former capstone 1 team mates

- What is planned to be done until the next scrum meeting?

  - Set up local development environment

  - Compiling a prioritized list of user stories to work on

  - Make necessary fixes to current project files to get project up and running

- What are the hurdles?

  - Rereviewing the shortcomings and features missing for our project

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 0 Hours, fresh restart

- What was done since the last scrum meeting?

  - 0 Hours, fresh restart

- What is planned to be done until the next scrum meeting?

  - Get the project in a new GitHub rep and make fixes that will allow the project to run smoothly to allow us to then figure out how we will be moving forward with our project.

- What are the hurdles?-

  - Have to review the current project to adjust and make fixes to things that may not be working correctly in order to move forward.

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 0 – first week

- What was done since the last scrum meeting?

  - Reviewed new guidelines set forth for the course

- What is planned to be done until the next scrum meeting?

  - Begin work on first stories documented in Planning Meeting Minutes

- What are the hurdles?

  - N/A