Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/10/2020 6:30 pm

End time: 9/10/2020 7:15 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Application page functionality completed.

- What is planned to be done until the next scrum meeting?

  - Connect Applications with front end for User Profile and Company Profile

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Began investigating the bugs involving the search bars in the search page not appearing and not functioning

- What is planned to be done until the next scrum meeting?

  - Continue and investigating these bugs and continue fixing them

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I implemented the delete button for the jobs, so now that jobs are able to be deleted, and completely wipe that job record from the database.

- What is planned to be done until the next scrum meeting?

  - Work on the user search page, that is a page where either jobseekers or company owners are able to look at the profiles for other jobseekers.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed bug that was not displaying the Address in the jobseeker’s User Profile

  - Added Update Profile Picture button for jobseeker’s User Profile Picture

- What is planned to be done until the next scrum meeting?

  - Work on implementing Update User Profile Picture to User Profile

  - Continue investigating search bar bug that is causing the search bar to not appear globally

- What are the hurdles?

  - N/A