Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Dany Franco, Eric Bazan, Joel Echagarrua

Start time: 8/31/2020 5:00 pm

End time: 8/31/2020 5:45 pm

After discussion, the velocity of the team was estimated to be 80 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 Clone Current GitHub Repository in to new Repository

- User Story 2 Set up local Development Environment and Database

- User Story 3 Investigate and Prioritize Pending User Stories and Shortcomings before Grooming Meeting

The team members indicated their willingness to work on the following user stories.

- Ryan Pineyro

- User Story 1 Clone Current GitHub Repository in to new Repository

- Take the work from the previous project and clone it in to a new Repository with a new development branch to continue working on the project.

- 4 Velocity Points

- All Team Members

- User Story 2 Set up local Development Environment and Database

- All developers involved in the project will set up their own local Development Environment and a local PostgreSQL database for development and testing.

- 36 Velocity Points

- All Team Members

- User Story 3 Investigate and Prioritize Pending User Stories and Shortcomings before Grooming Meeting

- Review the Final Deliverable Documentation from the last semester’s project and prioritize work on the Pending User Stories and Shortcomings before the second half of the first sprint.

- 40 Velocity Points