Sprint Review Meeting Minutes

Attendees: Eric Bazan, Joel Echagarrua, Dany Franco, Ryan Pineyro

Start time: 9/12/2020 6:00 pm

End time: 9/12/2020 6:40 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 Clone Current GitHub Repository in to new Repository

- User Story 2 Set up local Development Environment and Database

- User Story 3 Investigate and Prioritize Pending User Stories and Shortcomings before Grooming Meeting

- User Story 4 Apply to Job including user profile and resume (jobseeker)

  - Basic application functionality implemented

  - Users can upload files with their application

  - Users can view their applications in the user profile

- User Story 5 Review Job Application (employer)

  - Statuses have been added to database

- User Story 7 Fix error in search page/home page for jobseekers; won't appear if there aren't any jobs present

- User Story 6 Improve user profile and resume section

  - Fixed bug where Address wasn’t displaying on site

  - Added Update Profile Picture button to front end

- User Story 8 Work on the Job Aspect for Company Profile

      - There was an error with the Job Post that allows a company owner to switch their foreign key in the database and post jobs for other company owners.

      - Needed to have a form and page for company owners to be able to edit their pre-existing jobs from the job post list.

      - A delete feature was also implemented to allow a company owner to delete the job post from the site, and the record from the database.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 8 Notifications for both jobseekers and employers (may be solved by email)

- How this should be reflected on the user story definition:

  - Basic functionality for applications and reviews still needs work, so this will take a priority over notifications/messaging for applications.

- User Story 15: Graphical fixes for top-most search bars in search page

- How this should be reflected on the user story definition:

  - The graphics for the topmost search bar within the job search page (The bar containing the search fields for position name and location) currently overlaps with the graphics of the side dashboard. This conflict should be fixed soon.