Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/15/2020 6:30 pm

End time: 9/15/2020 6:51 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Been working on my HTML/CSS skills, looking at bootcamp 4 stuff as well.

- What is planned to be done until the next scrum meeting?

  - Have a basic page for employer Application side.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed fixing the graphical issues for the search bar within the search page and started designing the mock-up for the candidate search page

- What is planned to be done until the next scrum meeting?

  - Continue designing the mock-up for the candidate page

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I did not get much done between today and yesterday, made little progress to the user search page, just working on the backend aspect of it.

- What is planned to be done until the next scrum meeting?

  - Hopefully have at least one of the features for the user search page done to show tomorrow.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched email implementations to use for notifying employers of new applications and jobseekers of job status changes

  - Conducted planning meeting and waiting on new development branch to create new personal branch and test my changes

- What is planned to be done until the next scrum meeting?

  - Finalize the photo upload for user profile picture

  - Begin implementing the email notifications

- What are the hurdles?