Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/16/2020 5:00 PM

End time: 9/16/2020 5:20 PM

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More HTML/CSS work still having some issues with bootstrap styles.

- What is planned to be done until the next scrum meeting?

  - Have a template page for viewing job application ready.

- What are the hurdles?

  - Finding ways to show/hide a div in bootstrap is weird.

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Started working on the mock-up page for the candidate search page

- What is planned to be done until the next scrum meeting?

  - Continue working on the mock-up page for the candidate search page

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got the site page working for the user search page, and added to the navbar

- What is planned to be done until the next scrum meeting?

  - Going to continue working on the backend for this user search page.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Pulled Profile Picture from user model in to html template for user profile instead of using static jpg file

  - Worked on form and template for profile picture upload

- What is planned to be done until the next scrum meeting?

  - Finish working on profile picture upload

  - Begin working on email notifications

- What are the hurdles?

  - Having trouble with the form for the upload, but planning to watch a few more tutorials to help me. Hopefully I will at least have something substantial to present to the team tomorrow so they can assist if needed.