Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/17/2020 6:30 pm

End time: 9/17/2020 7:00 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on template for reviewing applications

- What is planned to be done until the next scrum meeting?

  - Build a view for the review application page

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Finished designing a rough mock-up for the candidate search page

- What is planned to be done until the next scrum meeting?

  - Begin implementing the candidate search page based on its mock-up

  - Make some necessary minor tweaks to job search page

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Slight modification to the front-end of the user search page

- What is planned to be done until the next scrum meeting?

  - Either advance more on the backend model for the user search page, or sorting the users in user search page.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished implementing the front and back end for Uploading a User’s Profile Picture

- What is planned to be done until the next scrum meeting?

  - Continue investigating utilization of automated emails to send notifications to users for different reasons

  - Start implementing automated emails

- What are the hurdles?

  - None at the moment