Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/23/2020 5:00 pm

End time: 9/23/2020 5:20 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to prepare queries for our view application page for company owners/employers.

- What is planned to be done until the next scrum meeting?

  - Have view completed and ready. Begin work on file viewing portion.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued implementing the front-end for candidate search page based on its mock-up design

- What is planned to be done until the next scrum meeting?

  - Continue working on the same task

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Small improvements to the front-end of the user search page, and also looking at how to maybe have a company owner send an email to a jobseeker through clicking the job seeker’s email in that page.

- What is planned to be done until the next scrum meeting?

  - Maybe implement the django_email package and see if I’m able to have the company owner be able to send emails to jobseekers.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started testing django’s send_mail API locally

- What is planned to be done until the next scrum meeting?

  - Continue developing automated email functionality in to a working prototype for email notifications

- What are the hurdles?

  - Still not sure if I will use the built-in email functionality or another django package