Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Dany Franco, Eric Bazan, Joel Echagarrua

Start time:9/14/2020 5:40 pm

End time: 9/14/2020 6:25 pm

After discussion, the velocity of the team was estimated to be 80 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

  - User Story 5 Review Job Application (employer)

    - Statuses have been added to database

  - User Story 7 Fix error in search page/home page for jobseekers; won't appear if there aren't any jobs present

  - User Story 6 Improve user profile and resume section

    - Need to add in interface and back end for uploading profile picture.

  - User Story 9 Fix Top Search Bar

        - The Top Search bar for the Job Search isn’t displaying properly or at all throughout the website

      - User Story 10 Automated emails for job applications/notifications

        - Look in to Django email systems to use for sending automated emails on job statuses and other notifications

      - User Story 11 Search for Users page

        - This page will be very simplistic design where a company owner will look at a table of jobseekers and instantly view their non-private information.

        - Display jobseeker profile image, name, email.

        - This page will need a search bar that will be used to search for jobseekers by their name or their skills.

        - This page should be automatically sorted by name.

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

  - User Story 6 Improve user profile and resume section

    - Need to add in interface and back end for uploading profile picture.

  - User Story 10 Automated emails for job applications/notifications

    - Look in to Django email systems to use for sending automated emails on job statuses and other notifications

- Ryan Pineyro

  - User Story 5 Review Job Application (employer)

    - Statuses have been added to database

    - An employer should be able to edit the status of the application as well as make notes.

    - They should be able to view the user’s submitted files and profile information...

- Eric Bazan

  - User Story 9 Fix Top Search Bar

    - The Top Search bar for the Job Search isn’t displaying properly or at all throughout the website

  - User Story 11 Search for Users page

    - Design the mock-up for the page that will contain a table/list of job seekers that employers search through to select applications for a position that they’ve applied for

- Dany Franco

  - User Story 11 Search for Users page

    - Work on the backend to get the page setup on the site.

    - Start creating the view for how the page will be queried for the user search page