Sprint Retrospective Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/27/2020 5:00 pm

End time: 9/27/2020 6:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- User story 11 was completed. We now have a user search page that allows for company owners to view all the jobseekers and their non-private information like profile picture, name, skills, and email. The company owner is able to filter out these jobseekers by either name or by the jobseekers’ skills. In addition, company owners are able to click on a jobseeker’s email and then type up a message that will then be sent to the job seeker with the company’s name as the subject, followed by your message, plus at the bottom there will be a side note that says in order to directly reply to the company owner, send an email to the company’s email. Jobseekers are able to view this message in their inbox and most likely will not end up in the spam because the email address is verified.

- On a quick side not first, there was a bug with the company owner registration form where it would ask the company owner to insert an image for the banner (this was not working), this was fixed and moved toward the company profile update form where the company owner can insert a banner and have it show up in the company profile.

- The User Profile page for job seekers was fixed up so that they can upload profile pictures that are attached to their user profile. These can also be used elsewhere in the site. An email notification was also tested in this area. This will automatically send an email to the Email account registered in the User Profile when they update their profile picture.

- User Story 5 – A lot of the core functionality was completed for user story 5. We can view applications for each job with the attachments that the applicant included. We can change the status of each application as well.

How to address the issues in the next sprint?

- How to improve the process?

  - Break up the stories in to smaller sections

- How to improve the product?

  - ...