Sprint Review Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/27/2020 5:00 pm

End time: 9/27/2020 6:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

  - User Story 5 Review Job Application (employer)

          - Statuses have been added to database

  - User Story 7 Fix error in search page/home page for jobseekers; won't appear if there aren't any jobs present

  - User Story 6 Improve user profile and resume section

  - User Story 9 Fix Top Search Bar

          - The Top Search bar for the Job Search isn’t displaying properly or at all throughout the website

      - User Story 10 Automated emails for job applications/notifications

          - Look in to Django email systems to use for sending automated emails on job statuses and other notifications

          - Email notifications were added to updating profile, still need to add for job application statuses

      - User Story 11 Search for Users page

          - This page will be very simplistic design where a company owner will look at a table of jobseekers and instantly view their non-private information.

          - Display jobseeker profile image, name, email.

          - This page will need a search bar that will be used to search for jobseekers by their name or their skills.

          - This page should be automatically sorted by name.

          - Allow for company owners to be able to email jobssekers by clicking on the jobseeker’s email in the user search page, then typing their message up and clicking send.

          - When a message is sent alert the company owner that the message did successfully sent.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 12 Front-End Design for Application Page

- The front-end implementation for the candidate application page still needs to be completed. The base skeleton for the page and the side bar for the page as shown in its mockup design are currently implemented so far

- User Story 13 Filters for viewing applications.

  - Currently there aren’t a lot of options for finding specific applications quickly. We can view applications but filtering through them could be useful.