Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/2/2020 5:00 pm

End time: 10/2/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed some basic filter buttons with bootstrap and Javascript. Still working on implementation of filters in the back end.

- What is planned to be done until the next scrum meeting?

  - Continue work on back end for filters.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued working on transferring my draft of the front-end work for the candidate application page onto the website

- What is planned to be done until the next scrum meeting?

  - Continue this same task

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I replicated some of the work I had done the few days ago to the new branch I just created. I had to delete the other one because I had made some changes to some migration files that I don’t want affecting my teammates. Today I created an entirely new database because of a new merging error in which I was unable to merge the old database due to an unknown problem as to why it's trying to add a field that’s already been added. Creating a new database and merging that one seemed to fix it.

- What is planned to be done until the next scrum meeting?

  - Create other forms for the company owner to also edit and delete the events. This similar to the way the posting jobs is setup but in the case of events.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to resolve the error I was seeing by messing with the model and migrating but kept running in to the error

  - Prepared document for grooming meeting

- What is planned to be done until the next scrum meeting?

  - Will probably create a new db in postgres and point the installation to this new db

- What are the hurdles?